Erosion and Sediment Control Plan

for:

Insert Project Name

Insert Project Site Location/Address

Insert City, State, Zip Code

Operator(s):

Insert Company or Organization Name

Insert Owner Name

Insert Address

Insert City, State, Zip Code

Insert Telephone/Cell Number

Insert Fax/Email

ESC Plan Administrator:

Insert Company or Organization Name

Insert Name

Insert Address

Insert City, State, Zip Code

Insert Telephone/Cell Number

Insert Fax/Email

ESC Plan Preparation Date: Insert Date

Plan Revision: Insert Date

Docs. #3697430-v3

Table of Contents

SECTION 1: SITE EVALUATION, ASSESSMENT, AND PLANNING	4

1.1	Project/Site Information	4

1.2	Contact Information/Responsible Parties	5

1.3	Nature and Sequence of Construction Activity	7

1.4	Soils, Slopes, Vegetation, and Current Drainage Patterns	8

1.5	Construction Site Estimates	9

1.6	Receiving Waters	10

1.7	Protected Site Features and Sensitive Areas	11

1.8	Potential Sources of Pollution	12

1.9	Demolition	19

SECTION 2: EROSION AND SEDIMENT CONTROL BMPS	20

2.1	Minimize Disturbed Area and Protect Natural Features and Soil	21

2.2	Control Stormwater Flowing onto and through the Project	23

2.3	Stabilize Soils and Protect Slopes	28

2.4	Protect Storm Drain Inlets	37

2.5	Establish Perimeter Controls and Sediment Barriers	39

2.6	Retain Sediment On-Site	42

2.7	Establish Stabilized Construction Exits	46

2.8	Additional BMPs	50

SECTION 3: CONSTRUCTION SITE PHASING AND SITE MAPS	53

3.1	Phase BMP Construction Activity	54

3.2	General Notes	55

SECTION 4: WASTE MANAGEMENT PLAN	57

4.1	Covering Outdoor Storage and Handling Areas	58

4.2 	Spill Prevention, Containment and Control	60

4.3	Good Housekeeping	65

4.4	Vehicle Maintenance, Fueling and Storage	68

4.5	Street Sweeping and Cleaning	71

4.6	Storm Sewer System Cleaning	73

SECTION 5: STORMWATER INSPECTIONS	75

5.1	Inspections	75

5.2	Delegation of Authority	78

5.3	Recommended Inspection Sequence	79

5.4	Common Compliance Problems During Construction	81

SECTION 6: RECORDKEEPING	82

6.1	Recordkeeping	82

SECTION 7: FINAL STABILIZATION	83

7.1	Final Construction Site Stabilization	83

7.2	Stormwater Quality Permit Close-out	84

7.3	Permit Closeout Notification	84

7.4 	Removal of Temporary BMPs	84

7.5 	Construction Site Stabilization Certification	85

7.6	Stabilization	86

SECTION 8: STORMWATER QUALITY PERMIT VIOLATIONS	87

8.1	Stormwater Quality Violations	87

SECTION 9: CERTIFICATION AND NOTIFICATION	88

9.1	Stormwater Quality Regulation Certification	88

ESC PLAN APPENDICES	89

Appendix 1 – Project Vicinity Map (Section 1.1)

Appendix 2 – State CDPS Stormwater Construction Permit Certification (Section 1.2)

Appendix 3 – Pre-disturbance Photos (Section 1.4)

Appendix 4 – Copy of Demolition Permit and State Asbestos Permit (Section 1.9)

Appendix 5 – Erosion and Sediment Control BMP Details (Section 1.10)

Appendix 6 – Erosion and Sediment Control Plan - Site Map (Section 2.10)

Appendix 7 – Standard Stormwater Quality Inspection Form (Section 5.1)

Appendix 8 – Delegation of Authority (optional) (Section 5.2)

Appendix 9 – Completed Stormwater Quality Inspections (Sections 5.3 & 5.5)

Appendix 10 – Subcontractor Certifications/Agreements (optional) (Section 9.1)

General Instructions:

To fill out the Erosion and Sediment Control Template, select (double right click) the blue text and enter the applicable information.

When a blue box        is present, check the applicable selection.

In general, if a section is not applicable to the project, select the blue text and enter not applicable “N/A”.

In section 1.8 always answer “Yes” or “No”; no items shall be left blank!

Note that Appendix 13 – Subcontractor Certifications/Agreement is optional to the permittee.

# SECTION 1: SITE EVALUATION, ASSESSMENT, AND PLANNING

## 1.1	Project/Site Information

Instructions:

- In this section, include basic site information identifying general project information, permit numbers and include a project vicinity map in Appendix 1 – Project Vicinity Map.

| Project/Site Name: Insert Project/Site Name |  |  |
| --- | --- | --- |
| Project Street/Location: Insert Project Street/Location |  |  |
| City: Insert City | State: CO | ZIP Code: Insert Zip Code |
| Subdivision: Insert Subdivision Name |  |  |
| County SWQ Permit Number: Insert ADCO SWQ Permit Number |  |  |

*Attach color project vicinity map in Appendix 1 – Project Vicinity Map.

## 1.2	Contact Information/Responsible Parties

Instructions:

- List the owners(s) operator(s), project managers, stormwater contact(s), and person or organization that prepared the ESC Plan.  Indicate respective responsibilities, where appropriate.  To do this, select the blue text by double right clicking then type in the applicable information.

- Place a copy of the State CDPS Stormwater Construction Permit Certification Page in Appendix 2 – State CDPS Stormwater Construction Permit Certification Page.

Owner(s):

Insert Owner(s) Company or Organization Name

Insert Owner(s) Name

Insert Owner(s) Address, City, State and Zip

Office #: (xxx)-xxx-xxxx Fax #: (xxx)-xxx-xxxx

Cell #: (xxx)-xxx-xxxx Email Address: xxx@xxx.com

Site Supervisor(s):

Insert Site Supervisor(s) Company or Organization Name

Insert Site Supervisor(s) Name

Insert Site Supervisor(s) Address

Insert Site Supervisor(s) City, State, Zip Code

Office #: (xxx)-xxx-xxxx Fax #: (xxx)-xxx-xxxx

Cell #: (xxx)-xxx-xxxx Email Address: xxx@xxx.com

ESC Plan Administrator(s):

Insert ESC Plan Administrator(s) Company or Organization Name

Insert ESC Plan Administrator(s) Name

Insert ESC Plan Administrator(s) Address

Insert ESC Plan Administrator(s) City, State, Zip Code

Office #: (xxx)-xxx-xxxx Fax #: (xxx)-xxx-xxxx

Cell #: (xxx)-xxx-xxxx Email Address: xxx@xxx.com

Insert ESC Plan Administrator's area of control (if more than one operator at site)

Insert area of control (if more than one operator at site)

This ESC Plan was Prepared by:

Insert Company or Organization Name

Insert Name

Insert Address

Insert City, State, Zip Code

Office #: (xxx)-xxx-xxxx Fax #: (xxx)-xxx-xxxx

Cell #: (xxx)-xxx-xxxx Email Address: xxx@xxx.com

Emergency 24-Hour Contact:

Insert Company or Organization Name

Insert Name

Office #: (xxx)-xxx-xxxx Cell #: (xxx)-xxx-xxxx

State CDPS Stormwater Construction Permit #: COR-03Xxxx

*Attach a copy of the State CDPS Stormwater Construction Permit

Certification Page in Appendix 2 – State CDPS Stormwater

Construction Permit Certification.

## 1.3	Nature and Sequence of Construction Activity

Instructions:

- Describe the scope of the construction activity at the project site.

- Identify the purpose of the construction activity and include estimated dates construction will begin and commence.

- Describe the sequence for major construction activities at each phase of the construction project.

Describe the project scope of work:

INSERT TEXT HERE

What is the function of the construction activity (select check box)?

Residential Commercial Industrial Road Construction Linear Utility

Other (please specify): INSERT TEXT HERE

Estimated Project Start Date: Insert Estimated Project Start Date

Estimated Project Completion Date: Insert Estimated Project Start Date

Estimated Project Final Stabilization: Insert Estimated Project Start Date

Describe the major phases of Construction:

INSERT TEXT HERE

## 1.4	Soils, Slopes, Vegetation, and Current Drainage Patterns

Instructions:

- Describe the existing soil conditions at the construction site including soil type(s), drainage patterns, and other topographic features that might affect erosion and sediment control.

- Describe the pre-disturbance vegetation and include color pre-disturbance photos in Appendix 3 – Pre-Disturbance Photos.

- Note any soil or groundwater contamination evident from existing site features and known past usage of the site.

Soil type(s):

INSERT TEXT HERE

Slope(s) - describe current slope and its ratio i.e. 3:1, and note any changes to any of the slopes due to grading or fill activities:

INSERT TEXT HERE

Drainage Pattern(s) - describe current drainage patterns and note any changes due to the proposed grading or fill activities:

INSERT TEXT HERE

Vegetation - describe pre-disturbance vegetation and estimate of percent vegetative cover:

INSERT TEXT HERE

*Attach color pre-disturbance photo in Appendix 3 – Pre-Disturbance Photos.

## 1.5	Construction Site Estimates

Instructions:

- Estimate the area to be disturbed by excavation, grading, or other construction activities, including dedicated off-site borrow and fill areas, equipment and material storage areas, and staging areas.

- Calculate the percentage of impervious surface area before construction.

| The following are estimates of the construction site. |  |
| --- | --- |
| Total project area: | Insert Total project area acres |
| Construction site area to be disturbed: | Insert Total Disturbed Area acres |

## 1.6	Receiving Waters

Instructions:

- List the waterbody(s) that would receive stormwater from your site, including streams, rivers, lakes and wetlands.  Describe each as clearly as possible, such as: Clear Creek, a tributary to the South Platte River, and so on.

- List the jurisdictional storm sewer system or drainage system that stormwater from your site discharges to, such as Storm sewer system at inlets, culverts and pipes – Adams County MS4.

Description and name of receiving waters:

- INSERT TEXT HERE

Description and owner’s name of storm sewer system:

- INSERT TEXT HERE

- Other:

- INSERT TEXT HERE

## 1.7 Protected Site Features and Sensitive Areas

Instructions: - Describe unique site features including streams, stream buffers, wetlands, specimen trees, natural vegetation, steep slopes, or highly erodible soils that are to be preserved. Describe the measures that will be used to protect these features. Include unique features and sensitive areas on your ESC Plan site drawings. - Identify and describe any historic structures and the methods to be used for demolition or protection. - Describe any known soil or groundwater contamination; note that additional permitting will be required from the State Water Quality Control Division.

Historic Site Contamination (describe any known site contamination i.e. soil, ground water). Refer to http://www.cdphe.state.co.us/hm/HMSiteCover.htm and access the Hazardous Materials and Waste Management Division Site Locator Mapping Application:

INSERT TEXT HERE

## 1.8	Potential Sources of Pollution

Instructions:

- Below is a comprehensive source list of potential sediment and pollutants associated with construction, which may reasonably be expected to affect the quality of stormwater discharges from the construction site. Add rows if additional potential sources of pollution are not included.

- Identify and list all potential sources of pollution, other than sediment, which may reasonably be expected to affect the quality of stormwater discharges from the construction site.

- Below, identify if a potential pollutant source that is applicable to the construction site by selecting the blue Yes/No then type “yes” or “no” in the applicable information.

| Potential Pollution Source | Potential on This Site? | Control Measures | BMP Implementation |
| --- | --- | --- | --- |
| All Disturbed and Stored Soils - grading - spoils - stockpiles | Yes/No | - Sediment and Erosion Control Measures (IP1, IP2, SF, SSA, TRM, RECP, TOP, SCL, SBB, RS, SB, ST) - Preservation of Existing Vegetation (PV, VB, CF, CP) - Materials Management - Solid Waste Management (SP, GH) - Stockpile Management (SP) - Vehicle Tracking Controls (VTC) | - Install BMPs prior to major construction. - Delineate protected areas prior to major construction. - Material management effective once material arrives on site. - Place trash receptacles on site prior to major construction. - Implement spill response procedures as needed. - Implement stockpile management controls as needed. - Delineate vehicle travel areas prior to major construction, adjust as needed. |
| Vehicle Tracking of Sediments - all permitted area vehicle traffic | Yes/No | - Sediment and Erosion Control Measures (IP1, IP2, SF, SSA, TRM, RECP, TOP, SCL, SBB, RS, SB, ST) - Vehicle Traffic Controls - Vehicle Tracking Controls (VTC) - Street Sweeping (SS) | - Install BMPs prior to major construction. - Delineate vehicle travel areas prior to major construction, adjust as needed. - Install VTC BMP prior to construction. - Implement street sweeping in conjunction with start of major construction and as needed. |
| Management of Contaminated Soils - fluid spills | Yes/No | - Hazardous Materials Management (GH, CT) - Spill Response and Notification (GH) - Stockpile Management (SP) | - Implement hazardous materials management as needed. - Implement spill response procedures as needed. - Implement stockpile management controls as needed. |

* See the Stormwater Regulation Guide for acronyms used to identify BMP details.

| Potential Pollution Source | Potential on This Site? | Control Measures | BMP Implementation |
| --- | --- | --- | --- |
| Loading and Unloading Activities - construction materials | Yes/No | - Material Management (GH) - Vehicle Traffic Controls (VTC) | - Materials management effective once materials arrive on site and effective throughout the project. - Delineate vehicle travel areas prior to major construction, adjust as needed. |
| Outdoor storage activities - building materials - fertilizers - chemicals | Yes/No | 1. Material Storage Procedures (GH) | - Designate materials storage areas prior to the delivery of materials. - Materials left outdoors must be covered if they can become a pollutant when mixed with water. - Secondary containment must be used for hazardous materials. |
| Vehicle equipment maintenance and fueling - gas - diesel - oil - lubricants - hydraulic fluids | Yes/No | - Spill prevention controls (GH) - Designated Fuel Storage Area (GH) - Spill Response and Notification (GH) | - Implement spill prevention controls as needed. - Designate fuel storage area as needed. - Implement spill response and notification procedures as needed. |
| Dust Control - Wind Transport - Saw Cutting Activities | Yes/No | - Dust Control (DC) - Temporary Soil Stabilization (SF, SD, GB, SSA, TRM, RECP, TOP) - Street Sweeping (SS) - Preservation of Existing (PV, VB, CF) Vegetation (VB, CF) | - Implement dust control in conjunction with soil disturbing activities and as needed. - Implement temporary soil stabilization measures as soon as practical. - Implement street sweeping at the start of major construction and maintain as needed. - Delineate protected areas prior to major construction. |
| Routine maintenance activities - fertilizers - pesticides - detergents - fuels - solvents - oils, etc. | Yes/No | - Material Storage (GH) - Hazardous Waste Management (GH, CT) - Erosion and Sediment Controls (IP1, IP2, SF, SSA, TRM, RECP, TOP, SCL, SBB, RS, SB, ST) | - Designate materials storage areas prior to their arrival on site. - Practice hazardous waste management procedures during the storage of such materials. - Install sediment and erosion control BMPs prior to conducting landscape activities. |

* See the Stormwater Regulation Guide for acronyms used to identify BMP details.

| Potential Pollution Source |  | Potential on This Site? |  | Control Measures | BMP Implementation |
| --- | --- | --- | --- | --- | --- |
| On-site waste management practices |  | Yes/No |  | - Waste Management (GH) - Liquid Waste Management (GH) - Hazardous Waste Management (GH, CT) | - Place trash receptacles on site prior to major construction. - Place designated watertight receptacles or washout area(s) prior to proceeding with an activity that is known to produce liquid waste. - Implement hazardous waste management procedures as needed. |
| Concrete truck/equipment washing |  | Yes/No |  | - Concrete Washout area (CWA) | - Install designated concrete washout(s) prior to commencement of concrete activities. |
| Dedicated asphalt and concrete batch plants | Yes/No |  | - Secondary Containment - Concrete Washout Area (CWA) - Solid Waste Management (GH) - Materials Management (GH) |  | - Install secondary containment BMPs prior to using dedicated batch plants. - Dedicated washout area must be established before construction begins. - Trash receptacles on site prior to major construction activities. - Material management effective once material arrives on site. |
| Non-industrial waste sources – worker trash and portable toilets | Yes/No |  | - Sanitary Waste (GH) - Solid Waste Management (GH) |  | - Place temporary sanitary facilities on site as needed and protect from off-site discharge. - Trash receptacles on site prior to major construction activities. |
| Waste from geo-technical testing, potholing, saw cutting, and utility borings for locates | Yes/No |  | - Dust Control (DC) - Material Storage (GH) - Solid Waste Management (GH) |  | - Implement dust control in conjunction with soil disturbing activities and as needed. - Designate materials storage areas prior to their arrival on site. - Trash receptacles on site prior to major construction activities. |
| Fly Ash - concrete - flow fill | Yes/No |  | - Concrete Washout area (CWA) 2. Hazardous Waste Management (GH) |  | - Install designated concrete washout(s) prior to commencement of concrete activities. - Implement hazardous waste management procedures as needed. |

* See the Stormwater Regulation Guide for acronyms used to identify BMP details.

| Potential Pollution Source | Potential on This Site? | Control Measures | BMP Implementation |
| --- | --- | --- | --- |
| Demolition of infrastructure, i.e. - concrete curb - asphalt road - steel/rebar | Yes/No | - Dust Control (DC) - Solid Waste Management (GH) | - Implement dust control in conjunction with soil disturbing activities and as needed. - Trash receptacles on site prior to major construction activities. |
| Drywall Mud and Paint | Yes/No | - Liquid Waste Management (GH) | - Place designated watertight receptacles or washout area(s) prior to proceeding with an activity that is known to produce liquid waste. |
| Electric Generator, i.e. pump | Yes/No | - Secondary Containment - Spill Response and Notification (GH) - Hazardous Waste Management (GH, CT) | - Install secondary containment BMPs prior to using generators. - Implement hazardous waste management procedures as needed. |
| Other areas or procedures where potential spills can occur | Yes/No | - Hazardous Waste Management (GH) - Spill Response and Notification (GH) | - Implement hazardous waste management as needed. - Implement spill response and notification procedures as necessary. |
| Flushing New Waterlines | Yes/No | - Sediment and Erosion Control Measures - Low Risk Guidance for Potable Water** | - Install sediment and erosion control measures prior to discharge. - Follow BMPs required by this low risk guidance. |
| Potential Source of Pollutant | Yes/No | Control Measures | BMP Implementation |
| Potential Source of Pollutant | Yes/No | Control Measures | BMP Implementation |
| Potential Source of Pollutant | Yes/No | Control Measures | BMP Implementation |

* See the Stormwater Regulation Guide for acronyms used to identify BMP details.

Potential hazardous material/chemical pollutants, to stormwater runoff:

| Potential On This Site | Material/ Chemical | Physical Description | Stormwater Pollutants | Location |
| --- | --- | --- | --- | --- |
| Yes/No | Fertilizer | Liquid or solid grains | Nitrogen, phosphorous | Newly seeded areas |
| Yes/No | Cleaning solvents | Colorless, blue, or yellow-green liquid | Perchloroethylene, methylene chloride, trichloroethylene, petroleum distillates | Staging areas |
| Yes/No | Asphalt | Black solid | Oil, petroleum distillates | Streets |
| Yes/No | Concrete and Grout | White solid/grey liquid | Limestone, sand, pH, chromium | Curb and gutter, sidewalk, building construction |
| Yes/No | Curing compounds | Creamy white liquid | Naphtha | Curb and gutter, sidewalk, driveways, concrete slabs |
| Yes/No | Hydraulic oil/ fluids | Brown, oily petroleum hydrocarbon | Mineral oil | Leaks or broken hoses from equipment |
| Yes/No | Gasoline | Colorless, pale brown or pink petroleum hydrocarbon | Benzene, ethyl benzene, toluene, xylene, MTBE | Secondary containment/staging area |
| Yes/No | Antifreeze/ coolant | Clear green/yellow liquid | Ethylene glycol, propylene glycol, heavy metals (copper, lead, zinc) | Leaks or broken hoses from equipment or vehicles |
| Yes/No | Sanitary toilets | Various colored liquid | Bacteria, parasites, and viruses | Staging areas |

- Insert any additional hazardous material/chemical pollutants that are not listed above here.

- INSERT TEXT HERE

**If “Flushing New Waterlines” is applicable to this construction project, the following information is applicable to this project.

LOW RISK DISCHARGE GUIDANCE: DISCHARGES OF POTABLE WATER

Revised August 2009

This discharge guidance has been developed in accordance with WQP-27, Low Risk Discharges. The Division has previously had coverage for some discharges of potable water under the Treated Water Distribution Permit (COG380000), however, this permit is only available to entities that produce, store and distribute potable water supplies. The Division does not intend to renew the Treated Water Distribution Permit as all authorized discharges under this permit are potable water related. Other discharges of potable water have been covered under the Minimum Industrial Discharge Permit (COG600000); however, this permit is in process of being dismantled as it has evolved into covering numerous facility and discharge types.

When the provisions of this guidance are met, the Division will not actively pursue permitting or enforcement for the discharge of potable water, unless on a case-by-case basis the Division finds that a discharge has resulted in an adverse impact to the quality of any state waters receiving the discharge.

Discharges of potable water are a type of industrial activity with short term infrequent discharges that with proper management are not expected to contain pollutants in concentrations that are toxic or in concentrations that would cause or contribute to a violation of a water quality standard. The typical pollutant of concern is total residual chlorine, however, depending on how the discharge occurs, total suspended solids and oil and grease may become pollutants of concern. These pollutants can be handled using dechlorination techniques, filters, oil booms, and other best management practices (BMPs).

There are a large number of discharges of potable water, some of which are covered under the previously mentioned General Permits. Numerous discharges occur without permit coverage. These types of discharges may occur at all times of the year, and require a resource intensive effort to permit, without resulting in a clear general benefit to environmental quality.

The following conditions must be followed by anyone discharging potable water:

The discharge of cleaning materials or chemicals, including dyes, is strictly prohibited, and shall be sent to the sanitary sewer, with permission of the local wastewater treatment facility, or otherwise collected and disposed of.

The potable water shall not be used in any additional process. Processes include, but are not limited to, any type of washing, heat exchange, manufacturing, and hydrostatic testing of pipelines not associated with treated water distribution systems.

The discharge shall be from a potable water distribution system, tank or storage that has been maintained for potable water distribution use. Discharges from a distribution system, tank or storage that is used for conveyance or storage of materials other than potable water is not authorized under this policy.

The discharge shall not cause erosion of a land surface.

The discharge shall not contain solid materials in concentrations that can settle to form bottom deposits detrimental to the beneficial uses of the state waters or form floating debris, scum, or other surface materials sufficient to harm existing beneficial uses.

All discharges must comply with the lawful requirements of federal agencies, municipalities, counties, drainage districts, ditch owners, and other local agencies regarding any discharges to storm drain systems, conveyances, ditches or other water courses under their jurisdiction.

The guidance included in this document in no way reduces the existing authority of the owner of a storm sewer, ditch owner, or other local agency, from prohibiting or placing additional conditions on the discharge.

If the discharge is directly to a State surface water (any stream, creek, gully, whether dry or flowing), it must not contain any residual chlorine. The operator is responsible for determining what is necessary for removing chlorine from the discharge. If the discharge is to a ditch, chlorine content may be limited by the owner of the ditch. However, if the ditch returns flow to classified state waters, it must not contain any residual chlorine at the point where it discharges to the classified state water.

BMPs shall be implemented as necessary to meet the conditions above, by anyone discharging potable water. These BMPs have been developed by the Division to help ensure that the discharge will not negatively affect water quality.

For discharge to the ground, the water shall not cause any toxicity to vegetation. When discharging, allow the water to drain slowly so that it soaks into the ground as much as possible.

If discharge is to the sanitary sewer, contact the local wastewater treatment facility prior to discharge. System owners may grant blanket authorization to discharge to their systems. This must be done to ensure that the facility is able to accept the discharge. Not all facilities are able to accept such discharges. Note that additional restrictions or local guidelines may apply.

Removal of any residual chlorine must be done for any direct discharge to state surface waters or for any discharge to a storm sewer or conveyance where the chlorine will not dissipate prior to reaching state surface water. Dechlorination, if necessary, may be achieved by allowing water to stand uncovered until no chlorine is detected, or by dechlorination using a portable dechlorinator. Pay particular attention when handling super-chlorinated waters. A longer time is needed to dissipate chlorine from super-chlorinated waters.

The discharge shall be conducted to minimize the potential to pick up additional suspended solids. When possible, a best management practice, or combination of practices, for filtering or settling suspended solids and other debris, or a combination of practices, shall be used to remove suspended solids or other debris. Examples of suspended solid removal practices include, but are not limited to check dams, filter bags, and inlet protection. These devices shall be used and maintained in accordance with the manufacturers specifications.

The discharge shall be conducted to minimize the potential that it will not pick up any oil and grease. When possible, an absorbent oil pad, boom or similar device shall be used to eliminate oil from the discharge.

Contact Information:

Questions regarding this action shall be forwarded to Nicole Rolfe at: nicole.rolfe@state.co.us

1.9	Demolition

Instructions:

- Before demolition of a structure begins, a copy of the asbestos certification from the State certifying the structure is free of asbestos and other pollutants must be obtained.  Attach a copy of the County Demolition Permit including the state issued asbestos abatement permit in Appendix 4 – Copy of Demolition Permit and State Asbestos Permit Certification.

Are there any structures to be demolished as part of construction related to this site?

Yes No

If yes, describe or refer to documentation that determines the likelihood of an impact for erosion and the steps taken to address that impact. Place a copy of the state asbestos certification in Appendix 4, as applicable.

INSERT TEXT HERE

# SECTION 2: EROSION AND SEDIMENT CONTROL BMPS

Instructions:

- Multiple structural and non-structural BMPs are used during each phase of construction to minimize erosion and the transport of sediment.  Included is the Expected Level of BMP Information for structural and non-structural BMPs that are expected to minimize sediment transport and erosion control.

- Describe the BMPs that will be implemented to control pollutants in stormwater discharges.  For each major activity identified below, complete the following:

- Clearly select and describe appropriate control measures.

- Describe the maintenance and inspection procedures that will be used for that specific BMP.

- Include protocols, thresholds, and schedules for cleaning, repairing or replacing damaged or failing BMPs.

- If a construction project uses a BMP that is not included below, add BMPs in the place provided after each listed BMP and ensure that the Expected Level of BMP Information is included.

- Below are the listed BMP descriptions Expected Level of BMP Information items that address the following:

  - What BMPs will be installed?

  - When will the BMPs be implemented and removed?

  - Where will the BMPs be implemented?

  - How will the BMPs be maintained?

- Place all BMP details and associated procedures in Appendix 5 – Erosion and Sediment Control BMP Details.

- Categorize and describe each BMP under one of the following 8 activities:

2.1	Minimize Disturbed Area and Protect Natural Features and Soil

2.2	Control Stormwater Flowing onto and through the Project

2.3	Stabilize Soils and Protect Slopes

2.4	Protect Storm Drain Inlets

2.5	Establish Perimeter Controls and Sediment Barriers

2.6	Retain Sediment On-Site and Control Dewatering Practices

2.7	Establish Stabilized Construction Exits

2.8	Any Additional BMPs

Below are standard structural and non-structural practices that are often used for erosion and sediment control throughout a construction project.  BMPs include but are not limited to the following list.  Following each BMP is a placeholder for additional site specific comments or information the designer may want to include.  If a BMP is not included, space has been provided at the end of each BMP table. Any additional BMPs shall include all four “Expected Level of BMP Information” (i.e. What, When, Where, How).  All BMPs shall be installed as a phased operation when construction progresses.

Expected Level of BMP Information = What, When, Where and How

## 2.1	Minimize Disturbed Area and Protect Natural Features and Soil

Instructions:

- Describe the areas that will be disturbed with each phase of construction and the methods (e.g., signs, construction fence) that you will use to protect those areas that shall not be disturbed.  Describe natural features identified earlier and how each will be protected during construction activity.  Include these areas and associated BMPs on your site map(s) also.  (Information can be found in the Stormwater Regulation Guide Detail SM-2 Protection of Existing Vegetation.)

- Below, identify BMPs that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no” AND identify the phase of construction the BMP is associated with, i.e. Phase1, 2, 3 or N/A.

| Permitted Limits of Disturbance Used: Yes Phase(s): 1, 2, and 3 |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Used to designate the area of land that will be disturbed by construction activities. |
| When – Installation | The permitted limits of disturbance shall be designated prior to land disturbing activities. If, at any time during construction, land is disturbed outside of the permitted area, the CDPS Stormwater Construction Permit and ESC Plan must be amended. |
| Where – Location | The permitted limits of disturbance shall be identified on the ESC Plan. |
| How – BMP Maintenance and Inspection | Typically, the permitted limits of disturbance are delineated by silt fence or construction fence. The Permittee shall continuously inspect and maintain the permitted limits of disturbance in an effort to not disturb land outside of the limits. |

| Protection of Existing Vegetation (PV) SM-2 Used: Yes Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A construction fence shall is installed around native areas that requires protection. It may also be necessary to install perimeter controls to prevent sediment loading to sensitive areas. |
| When – Installation | BMPs installed for protection of existing vegetation shall be installed prior to land disturbing activities or as part of the phasing of the construction project. |
| Where – Location | Protection of existing vegetation BMPs shall be installed at locations identified on the ESC Plan. These locations will be any area that has been designated as a preservation area. |
| How – BMP Maintenance and Inspection | Protection of existing vegetation BMPs shall be installed per the protection of existing vegetation detail (Appendix 5 – Erosion and Sediment Control BMP Details and Procedural Plans). Clearly mark the area on the site plan to be preserved. No stockpiles, equipment, trailers or parking shall be allowed within the area. Repair or replace damaged or displaced protective barriers around the vegetated area. The Permittee shall continuously inspect and maintain all areas that are designated to be protected. If damage to the vegetation occurs in a protected area, reseed the area with the same or similar species. Construction equipment must not enter a wetland area, except as permitted by the U.S. Army Corps of Engineers (USACE). In advertent placement of fill in a wetland is a 404 permit violation and will require notification of the USACE. |

| BMP Name Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | INSERT TEXT HERE |
| When – Installation/Removal | INSERT TEXT HERE |
| Where – Location | INSERT TEXT HERE |
| How – BMP Maintenance and Inspection | INSERT TEXT HERE |

For additional BMPs, repeat as needed here

## 2.2	Control Stormwater Flowing onto and through the Project

Instructions:

- Describe structural practices (e.g., swales, diversions, berms, ditches, storage basins) used to divert flows from exposed soils, retain or detain flows, or otherwise limit runoff and the discharge of pollutants from exposed areas of the site. .  (Information can be found in the Stormwater Regulation Guide Details EC-7 Temporary Slope Drains, EC-10 Earth Dikes and Drainage Swales & SC-8 Sediment Trap.)

- Below, identify BMPs that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no” AND identify the phase of construction the BMP is associated with, i.e. Phase1, 2, 3 or N/A.

| Temporary Slope Drains (TSD) BMP Detail EC-7 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A pipe or culvert used to convey water down a slope where there is high potential for erosion. A collection system at the top of the slope directs runoff to the conveyance. The pipe outlet must be equipped with outlet protection. |
| When - Installation | Temporary slope drains shall be installed prior to up gradient land disturbing activities and are to remain in place until no longer needed, but shall be removed prior to the end of construction. |
| Where – Location | Temporary slope drains shall be installed at the locations identified on the ESC Plan. They are for use on long, steep slopes where there is a high potential for flow concentration. |
| How – BMP Maintenance and Inspection | Temporary slope drains shall be installed and maintained per the temporary slope drain detail EC-7 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain all temporary slope drains throughout construction. Inspect the entrance for sediment accumulation and remove, as needed. Inspect the downstream outlet for signs of erosion and stabilize, as needed. Remove accumulated sediment at the entrance and outfall, and inspect pipe anchors to ensure they are secure. |

| Earth Dikes/Drainage Swales (ED/DS) BMP Detail EC-10 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Temporary storm conveyance channels used to divert runoff around slopes or to convey runoff to additional sediment control BMPs prior to discharge from the site. |
| When – Installation/Removal | Earth dikes and drainage swales will be installed immediately upon completion of channel grading and will remain in place until the end of construction. |
| Where – Location | Earth dikes and drainage swales shall be installed at the locations identified on the ESC Plan. They are typically installed around steep slopes or as a temporary conveyance feature leading to a sediment basin or trap. |
| How – BMP Maintenance and Inspection | Earth dikes and drainage swales shall be installed per the earth dikes and drainage swales detail EC-10 (Appendix 5 – Erosion and Sediment Control BMP Details and Procedural Plans). The Permittee shall continuously inspect and maintain all earth dikes and drainage swales for stability, compaction and signs of erosion and repair. Inspect side slopes for erosion and damage to erosion control fabric. Stabilize slopes and repair fabric as necessary. Accumulated sediment shall be removed when the sediment has accumulated to one-half of the depth of the earth dike or drainage swales. |

| Sediment Trap (ST) BMP Detail SC-8 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | An excavated or bermed area designed to capture drainage, allowing settling of sediment from a disturbed area less than one acre. |
| When – Installation/Removal | A sediment trap shall be installed prior to land disturbing activities; the sediment trap shall not be removed until the upstream area is sufficiently stabilized. |
| Where – Location | Sediment traps shall be installed at the locations identified on the ESC Plan. It shall be installed across a low area or drainage swale. |
| How – BMP Maintenance and Inspection | Sediment trap shall be installed per the sediment trap detail SC-8 (Appendix 5 – Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain the sediment trap embankments for stability and seepage. Inspect the sediment trap embankments for stability and seepage, and the outlet for debris and damage. Repair damage to the outlet, and remove all obstructions. Accumulated sediment shall be removed when it reaches ½ the height of the outflow embankment. |

| Temporary Diversion Channel (TDC) SM-8 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Diverts water from a stream to allow for construction activities to take place underneath or in the stream. |
| When – Installation/Removal | All BMPs associated with a temporary diversion channel shall be installed prior to the start of any construction activities within a stream; removed when the work at the down gradient or natural channel is no longer required, the diversion channel shall be backfilled and stabilized. |
| Where – Location | Temporary diversion channels shall be installed at the location identified on the ESC Plan. Temporary diversion channel BMPs can be used in the following locations: construction of detention ponds, dams, in-stream grade control structures, utility installations or any activity that requires work in a waterway. |
| How – BMP Maintenance and Inspection | Temporary diversion channel shall be installed per the temporary diversion channel detail SM-8 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall frequently and continuously inspect and maintain all temporary diversion channel BMPs throughout construction. Flow barriers shall be inspected at the start and end of each workday. The diversion channel shall be inspected for signs of erosion and the lining repaired or replaced if necessary. |

| Dewatering Operations (DW) SM-9 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Pumping water from an inundated area to a BMP, then downstream to a receiving waterway, sediment basin or well-vegetated area. When pumping water outside of the permitted boundary a separate State Dewatering Permit is required. |
| When – Installation/Removal | Dewatering operations are used when an area of the construction site that is inundated with water which needs to be dewatered as a result of a large storm event, groundwater or existing ponding conditions; and be removed once the work in the down gradient area or natural channel is no longer required. |
| Where – Location | Dewatering BMPs shall be installed at the locations identified on the ESC Plan. Dewatering operations may occur in any area of the construction site where accumulated water needs to be removed. |
| How – BMP Maintenance and Inspection | Dewatering operations shall be conducted per dewatering operations detail SM-9 (Appendix 5 – Erosion and Sediment Control BMP Details). All dewatering discharges must be treated to remove sediment (and other pollutants as needed) before discharging from the construction site. The Permittee shall continuously inspect and maintain all dewatering operations throughout construction. |

| Temporary Stream Crossing (TSC) SM-10 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A temporary crossing where an actively flowing watercourse must be crossed. Three methods are available: culvert crossing, stream ford and temporary bridge. A permit is required for placement of fill in a waterway under Section 404 of the Clean Water Act. Contact the local office of the U.S. Army Corps of Engineers regarding the requirements for obtaining a 404 permit. |
| When – Installation/Removal | A temporary stream crossing shall be installed only when it is necessary to cross a stream; and removed when the crossing is no longer needed for construction. |
| Where – Location | Temporary stream crossings shall be installed at the locations identified on the ESC Plan. |
| How – BMP Maintenance and Inspection | Temporary stream crossings shall be installed per the temporary stream crossing detail SM-10 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain the temporary stream crossing throughout construction. Specifically, inspect for bank erosion and in-stream degradation. |

| BMP Name Used: Yes/No Phase(s):1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | INSERT TEXT HERE |
| When – Installation/Removal | INSERT TEXT HERE |
| Where – Location | INSERT TEXT HERE |
| How – BMP Maintenance and Inspection | INSERT TEXT HERE |

For additional BMPs, repeat as needed here

## 2.3	Stabilize Soils and Protect Slopes

Instructions:

- Stabilize Soils - Describe controls (e.g., interim temporary mulching, seeding with native vegetation, hydro-seeding and soil binders) to stabilize exposed soils where construction activities have temporarily or permanently ceased.  Also describe measures to control dust generation. (Information can be found in the Stormwater Regulation Guide Details EC-1 through EC-14 Erosion Control BMPs minus EC-5 & EC-9.)

- Protect Slopes - Describe controls (e.g., erosion control blankets, soil binders) including design specifications and details that will be implemented to protect all slopes from eroding.  (Information can be found in the Stormwater Regulation Guide Details EC-1 through EC-14 Erosion Control BMPs minus EC-5 & EC-9.)

- Below, identify BMPs that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no” AND identify the phase of construction the BMP is associated with, i.e. Phase1, 2, 3 or N/A.

| Surface Roughening (SR) BMP Detail EC-1 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Tracking, scarifying, imprinting or tilling a disturbed area to provide temporary stabilization. Variations in the soil are created to help minimize wind and water erosion. |
| When – Installation | Surface roughening shall be performed either after final grading or to temporarily stabilize an area during active construction. |
| Where – Location | Surface roughening shall be used in the locations identified on the ESC Plan. It can be used on mild and steep slopes. |
| How – BMP Maintenance and Inspection | Surface roughening shall be installed per the surface roughening detail EC-1 (Appendix 5 – Erosion and Sediment Control BMP Details). Surface roughening shall always be perpendicular to the slope. The Permittee shall continuously inspect and maintain all surfaces that are roughened throughout construction. Surface roughening shall be inspected for erosion as it is only a temporary control. Vehicles and equipment shall not be driven over areas that have been surface roughening. Additional activities may be needed to maintain the roughening on the soil surface. |

| Temporary and Permanent Seeding (P) EC-2 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Amendment and Seed Specifications Must be Provided by ESC Plan Designer. Seed is applied to disturbed areas in an effort to establish vegetation. Temporary seeding is used to stabilize disturbed areas that will be inactive for an extended period. Permanent seeding is used to stabilize areas at final grade that will not be otherwise stabilized. Effective seeding includes preparation of a seedbed, selection of an appropriate seed mixture, proper planting techniques, and protection of the seeded area with mulch, geotextile, or other appropriate measures. Mulching helps to protect the bare soil and must be secured by crimping, tackifiers, netting or other measures. |
| When – Installation | Temporary and permanent seeding shall be performed on temporary inactive surfaces and following the completion of final grading. |
| Where – Location | Temporary and permanent seeding shall be completed in the locations identified on the ESC Plan. They are used to stabilize areas at final grade that will not otherwise be stabilized. |
| How – BMP Maintenance and Inspection | Permanent seeding and secured mulching shall be installed per the temporary and permanent seeding specifications and detail. The Permittee shall continuously inspect and maintain all temporary and permanent seeding and secured mulch throughout construction. Prepare the seedbed, select an appropriate seed mixture, use proper planting techniques and protect the seeded area with secured mulch. |

| Soil Binders (SB) EC-3 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A broad range of treatments that can be applied to exposed soils for temporary stabilization to reduce wind and water erosion. |
| When – Installation | Use soil binders for short term temporary stabilization. Soil binders can break down fast due to natural weathering. |
| Where – Location | Soil binders can be used on mild and steep slopes including stockpiles. They are often used in areas where work has temporarily stopped, but is expected to resume before revegetation can is established. |
| How – BMP Maintenance and Inspection | Soil binders shall be used per the soil binder detail/specifications. The Permittee shall continuously inspect and maintain all areas where soil binders have been applied throughout construction. Soil binders can fail after heavy rainfall events and may require reapplication. In particular, soil binders will general experience spot failures during heavy rainfall events. |

| Mulching (MU) EC-4 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Mulching consists of evenly applying straw, hay, shredded wood mulch, bark or compost to disturbed soils and securing the mulch be crimping, tackifiers or netting. |
| When – Installation | Mulching is used in conjunction with seeding to help protect the seed bed and stabilize the soil. Mulch can also be used as a temporary cover on low to mild slopes to help temporarily stabilize disturbed area where there are growing season constraints. After mulching, the bare ground surface shall not be exposed. Reapply mulch, as needed, to cover bare areas. |
| Where – Location | Temporary and permanent mulching shall be completed in the locations identified on the ESC Plan. |
| How – BMP Maintenance and Inspection | Mulching shall be installed per the mulching detail EC-4 (Appendix 5 – Erosion and Sediment Control BMP Details). After mulching, the bare ground surface shall not be more than 10% exposed. Reapply mulch, as needed, to cover bare areas. |

| Rolled Erosion Control Product (RECP) EC-6 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A variety of temporary or permanently installed manufactured products designed to control erosion and enhance vegetation establishment and survivability, especially on slopes and in channels. There are four categories of products; mulch control netting, open weave textile, erosion control blanket and turf reinforcement mat. |
| When – Installation | Rolled erosion control products shall be installed upon completion of slope grading and when revegetation measures are completed; rolled erosion control products are biodegradable typically and do not need to be removed after construction. |
| Where – Location | Rolled erosion control products shall be installed at the locations identified on the ESC Plan. They shall be installed according to manufacturer’s specifications and guidelines. |
| How – BMP Maintenance and Inspection | Rolled erosion control products shall be installed per the rolled erosion control products detail EC-6 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain all rolled erosion control products throughout construction. Check for signs of erosion, including voids under the mat. Also check for damaged or loose stakes and secure loose sections of the blanket. |

| Temporary Slope Drain (TSD) EC-7 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A temporary slope drain is a pipe or culvert used to convey water down a slope where there is a high potential for erosion. A drainage channel or swale at the top of the slope typically directs up gradient runoff to the pipe entrance for conveyance down the slope. The pipe outlet must be equipped with outlet protection. |
| When – Installation/Removal | A temporary slope drain shall be installed when it is necessary to convey water on long, steep slopes when there is a high potential of flow concentration or rill development. Temporary slope drains shall be removed when no longer needed or just prior to installation of permanent slope stabilization measures that cannot be installed with the slope drain in place. |
| Where – Location | Temporary slope drain shall be installed at the locations indentified on the ESC Plan. It shall be installed where it is necessary to convey water down an erodible surface. |
| How – BMP Maintenance and Inspection | Temporary slope drain shall be installed per the temporary slope drain detail EC-7 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain all temporary slope drains as the conveyance system may be dislodged or displaced. Accumulated sediment shall be removed before the outlet protection becomes buried and ineffective. |

| Temporary Outlet Protection (TOP) EC-8 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Riprap rock placed at the outlet to help reduce erosion immediately downstream of a pipe, culvert, slope drain rundown or other conveyance with concentrated flow. Temporary outlet protection is intended to be used for less than two years. |
| When – Installation/Removal | Temporary outlet protection shall be installed immediately upon the completion of grading; temporary outlet protection shall be removed once the pipe is no longer draining and upstream area or once the downstream area has been sufficiently stabilized. |
| Where – Location | Temporary outlet protection shall be installed at the locations identified on the ESC Plan. It shall be installed where a conveyance discharges onto a disturbed area where there is a potential for accelerated erosion due to concentrated flow. |
| How – BMP Maintenance and Inspection | Temporary outlet protection shall be installed per the temporary outlet protection detail with topside protection1 EC-8 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain all temporary outlet protection as the rocks may be damaged or displaced. Accumulated sediment shall be removed before the outlet protection becomes buried and ineffective. 1 8/5/11 LR Comment |

| Earth Dikes/Drainage Swales (ED/DS) BMP Detail EC-10 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Temporary storm conveyance channels are used to divert runoff around slopes or to convey runoff to additional sediment control BMPs prior to discharge from the site. |
| When – Installation/Removal | Earth dikes and drainage swales will be installed immediately upon completion of channel grading and will remain in place until the end of construction. |
| Where – Location | Earth dikes and drainage swales shall be installed at the locations identified on the ESC Plan. They are typically installed around steep slopes or as a temporary conveyance feature leading to a sediment basin or trap. |
| How – BMP Maintenance and Inspection | Earth dikes and drainage swales shall be installed per the earth dikes and drainage swales detail EC-10 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain all earth dikes and drainage swales for stability, compaction and signs of erosion and repair. Inspect side slopes for erosion and damage to erosion control fabric. Stabilize slopes and repair fabric as necessary. Accumulated sediment shall be removed when the sediment has accumulated to one-half of the depth of the earth dike or drainage swales. |

| Terracing (TER) EC-11 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Grading steep slopes into a series of relatively flat sections separated at intervals by steep slope segments. They shorten the uninterrupted flow lengths on steep slopes, reducing the development of rills and gullies. |
| When – Installation/Removal | Terracing shall be completed during grading activities; when slope is at final grade vegetation shall be established as soon as possible. |
| Where – Location | Terracing shall be installed at the locations identified on the ESC Plan. It is usually used to control erosion on slopes that are steeper than 4:1. |
| How – BMP Maintenance and Inspection | Terracing shall be installed per the terracing detail EC-11 (Appendix 5 - Erosion and Sediment Control BMP Details). Terracing shall be used in combination with other stabilization measures that provide cover for exposed soils. The Permittee shall continuously inspect and maintain all terracing throughout construction. Remove accumulated sediment and repair rill erosion as necessary. |

| Check Dams (CD) EC-12 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Temporary grade control structures are used in drainage channels to reduce the velocity of runoff and concentrated flows. They can be constructed from rock, gravel bags, sand bags or proprietary devices. |
| When – Installation/Removal | Check dams shall be installed prior to earth disturbing activities or immediately upon completion of channel grading. Temporary check dams shall be removed and stabilized. Permanent check dams shall be cleaned and remain in place. |
| Where – Location | Check dams shall be installed at the locations identified on the ESC Plan. Typically they are placed in drainage channels, swales or on mild to moderately steep slopes. |
| How – BMP Maintenance and Inspection | Check dams shall be installed per the check dam detail EC-12 (Appendix 5 - Erosion and Sediment Control BMP Details). They shall be placed at regularly spaced intervals along the drainage swale or ditch. The height of the dams shall allow for pooling of the runoff. The Permittee shall continuously inspect and maintain check dams as rocks can be displaced and gravel bags or sandbags can be torn. Accumulated sediment shall be removed before it reaches one-half the height of the check dam. |

| Streambank Stabilization (SS) EC-13 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A combination of erosion and sediment control BMPs are used to protect streams, banks, and in-stream habitat from accelerated erosion. Some of the BMPs that may be used include protection of existing vegetation, check dams, temporary and permanent seeding and rolled erosion control products. |
| When – Installation/Removal | BMPs used for streambank stabilization shall be installed prior to earth disturbing activities to protect existing vegetation or to preserve an exposed streambank to mitigate erosion rates from the disturbed area; for BMPs that are not to remain in place as a part of final stabilization, such as silt fence and other temporary measures, BMPs shall be removed when all land disturbing activities have ceased and area have been permanently stabilized. |
| Where – Location | BMPs used for stream bank stabilization shall be installed at the locations identified on the ESC Plan. They shall be installed along the banks of streams or waterways. |
| How – BMP Maintenance and Inspection | See individual details and notes for the various BMPs used in streambank stabilization EC-13 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain BMPs used in streambank stabilization. |

| Wind Erosion/Dust Control (DC) EC-14 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Wind erosion and dust control BMPs help sediment from disturbed soils and soil stockpiles from entering the air as a result of land disturbing construction activities. A variety of practices that focus on either graded disturbed areas or construction roadways may be used. |
| When – Installation | During conditions which result in the formation of dust from either construction activities or from naturally occurring winds. Do not overwater. |
| Where – Location | Dust abatement shall be completed throughout the project area where any material exists that has the potential to become airborne. |
| How – BMP Maintenance and Inspection | Wind erosion/dust control measures shall be performed per the wind erosion/dust control detail EC-14 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee may apply water or magnesium chloride, seed and mulch or use spray-on soil binders on disturbed areas. Water and magnesium chloride shall be applied such that concentrated flows do not form. |

| BMP Name Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | INSERT TEXT HERE |
| When – Installation/Removal | INSERT TEXT HERE |
| Where – Location | INSERT TEXT HERE |
| How – BMP Maintenance and Inspection | INSERT TEXT HERE |

For additional BMPs, repeat as needed here

## 2.4	Protect Storm Drain Inlets

Instructions:

- Describe controls (e.g., inserts, rock-filled bags, or block and gravel) including design specifications and details that will be implemented to protect all inlets receiving stormwater from the project during the entire project.  (Information can be found in the Stormwater Regulation Guide Details SC-5 Rock Sock and SC-6 Inlet Protection.)

- Below, identify BMPs that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no” AND identify the phase of construction the BMP is associated with, i.e. Phase1, 2, 3 or N/A.

| Rock Sock (RS) SC-5 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | An elongated cylindrical filter constructed of gravel wrapped by wire mesh or woven geotextile. Also called curb socks when placed at angles in the curb line. |
| When – Installation/Removal | Rock socks shall be installed prior to land disturbing activities; once upstream stabilization is complete, rock socks and accumulated sediment shall be removed and properly disposed. |
| Where – Location | Rock socks shall be installed at the locations identified on the ECS Plan. They are typically used for perimeter control of a disturbed area, part of inlet protection. |
| How – BMP Maintenance and Inspection | Rock socks shall be installed per the rock sock detail SC-5 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain all rock socks as they are susceptible to displacement and breakage due to vehicle traffic. Accumulated sediment shall be removed by sweeping, as needed, to maintain functionality. |

| Inlet Protection (IP) SC-6 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A permeable barrier that is installed around an inlet to filter runoff and remove sediment before it enters the storm drain inlet. Inlet protection can be constructed of the following: rocks socks, sediment control logs, silt fence, blocks and rock socks, or other materials. |
| When – Installation/Removal | Inlet protection for existing inlets shall be installed prior to land disturbing activities upslope from the inlet. Inlet protection for proposed inlets shall be installed immediately after the inlet is completed and backfilled; inlet protection and any associated sediment must be removed and properly disposed of when the drainage area for the inlet is stabilized. |
| Where – Location | Inlet protection shall be installed at the locations identified on the ESC Plan. Inlet protection shall not be a stand-alone BMP. It shall be used in conjunction with other up gradient BMPs. |
| How – BMP Maintenance and Inspection | Inlet protection shall be installed per the inlet protection detail SC-6 (Appendix 5 - Erosion and Sediment Control BMP Details). Inlet protection shall enable the inlet to function without completely blocking the flow. The Permittee shall continuously inspect and maintain all inlet protection BMPs throughout construction as it is the final BMP before runoff enters the storm drain. Accumulated sediment shall be removed when it has reached one-half the height of the inlet protection or looses functionality, whichever comes first. Inlet protection shall not be used as standalone BMP and shall be part of redundant BMPs.1 1(8/5/11 LR Comment) |

| BMP Name Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | INSERT TEXT HERE |
| When – Installation/Removal | INSERT TEXT HERE |
| Where – Location | INSERT TEXT HERE |
| How – BMP Maintenance and Inspection | INSERT TEXT HERE |

For additional BMPs, repeat as needed here

## 2.5	Establish Perimeter Controls and Sediment Barriers

Instructions:

- Describe structural practices (e.g., silt fences or fiber rolls) including design specifications and details to filter and trap sediment before it leaves the construction site.  (Information can be found in the Stormwater Regulation Guide Details SM-3 Construction Fence, SM-4 Vehicle Tracking Control and SC-9 Vegetated Buffer.)

- Below, identify BMPs that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no” AND identify the phase of construction the BMP is associated with, i.e. Phase1, 2, 3 or N/A.

| Construction Fence (CF) BMP Detail SM-3 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Restricts site access to designated entrances and exits, delineates construction site boundaries, and keeps construction out of sensitive locations such as natural areas to be preserved as open space, wetlands and riparian areas. |
| When – Installation/Removal | Construction fence shall be installed prior to earth disturbing activities; and removed once construction is complete. |
| Where – Location | Along the site perimeter or any area within the site where access shall be restricted. |
| How – BMP Maintenance and Inspection | Construction fencing shall be installed, maintained and removed per the construction fence detail SM-3 (Appendix 5 – Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect fences for damages and slumping. The fence shall be tight and any areas with slumping or fallen posts shall be reinstalled and/or replace the fencing. |

| Vehicle Tracking Control (VTC) SM-4 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A stabilized site access point that helps remove sediment from vehicle tires and reduces tracking of the sediment onto paved surfaces. |
| When – Installation/Removal | Vehicle tracking control shall be installed prior to any land disturbing activities; and removed when there is no longer the potential for vehicle tracking to occur. |
| Where – Location | Vehicle tracking control shall be installed at the location identified on the ESC Plan. Locate your vehicle tracking control where frequent vehicle traffic will exit the construction site onto a paved roadway. |
| How – BMP Maintenance and Inspection | Vehicle tracking control shall be installed per the vehicle tracking control detail SM-4 (Appendix 5 - Erosion and Sediment Control BMP Details). All vehicle tracking control BMPs must have non-woven geotextile fabric between soil and rock. Recycled concrete aggregate is not allowed. The Permittee shall continuously inspect and maintain all vehicles tracking control BMPs throughout construction. If the area becomes clogged with sediment, remove and dispose of excess sediment or replace material with a fresh layer of aggregate. Any sediment that is tracked onto adjacent roadways shall be cleaned with brooms, shovels (no water washing), or mechanically cleaned with a pick-up broom. |

| Vegetated Buffer (VB) SC-9 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Preserved natural vegetation used to protect waterways and wetlands. A vegetated buffer may be required as a type of setback from a natural waterway. It shall be used in conjunction with other perimeter BMPs. |
| When – Installation | Vegetated buffers shall be pre-existing of land disturbing activities. |
| Where – Location | Vegetated buffers shall be installed at the locations identified on the ESC Plan. Vegetated buffers shall be use for separating land disturbing activities with additional BMPs. |
| How – BMP Maintenance and Inspection | Vegetated buffer shall be installed per the vegetated buffer detail SC-9 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain the vegetated buffer for signs of erosion. Inlet protection shall not be used as standalone BMP and shall be part of redundant BMPs.1 1(8/5/11 LR Comment) |

| BMP Name Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | INSERT TEXT HERE |
| When – Installation/Removal | INSERT TEXT HERE |
| Where – Location | INSERT TEXT HERE |
| How – BMP Maintenance and Inspection | INSERT TEXT HERE |

For additional BMPs, repeat as needed here

## 2.6	Retain Sediment On-Site

Instructions:

- Describe sediment control practices (e.g., sediment trap or sediment basin), including design specifications and details (volume, dimensions, outlet structure) that will be implemented at the construction site to retain sediments on-site.  (Information can be found in the Stormwater Regulation Guide Details SC-1 through SC-3 Straw Bale Barrier and SC-7 Sediment Basin and SC-8 Sediment Trap.)

- Below, identify BMPs that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no” AND identify the phase of construction the BMP is associated with, i.e. Phase1, 2, 3 or N/A.

| Silt Fence (SF) SC-1 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A woven geotextile fabric attached to wooden posts and trenched into the ground. It is used to intercept sheet flow runoff from disturbed areas. |
| When – Installation/Removal | Silt fence shall be installed prior to all land disturbing activities. Silt fence shall be removed when the upstream area is stabilized. |
| Where – Location | Silt fence shall be installed at the locations identified on the ESC Plan. It is typically installed along the contour of slopes, which is down slope of a disturbed area to accept sheet flow, and placed along the perimeter of a construction site. Silt fence is not designed to receive concentrated flow or to be used a filter fabric. |
| How – BMP Maintenance and Inspection | Silt fence shall be installed per the silt fence detail SC-1 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain all silt fence throughout construction. Any section of silt fence that has a tear, hole, slumping, undercutting or has been bypassed shall be replaced with a new section. Accumulated sediment shall be removed before it reaches a depth of 6 inches. |

| Sediment Control Log (SCL) SC-2 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Aka “Straw Wattle” - a linear roll made of natural materials such as straw, coconut fiber or other fibrous material that is trenched into the ground and held with wooden stakes. It is used to intercept sheet flow runoff from disturbed areas. |
| When - Installation/Removal | Sediment control logs shall be installed during land disturbing activities and after formation of a stockpile; once the upstream area is stabilized, remove and properly dispose of the logs. If disturbed areas exist after removal, the area shall be covered with top soil, seeded and mulched. |
| Where – Location | Sediment control logs shall be installed at the locations identified on the ECS Plan. They are typically used for stockpile control, inlet protection, and check dams in small drainage ditches, on disturbed slopes to shorten flow lengths and/or as part of multi-layered perimeter control along receiving water such as a stream, pond or wetland. Sediment control logs work well in combination with other layers of erosion and sediment controls. Stockpiles stored on impervious surfaces shall not be placed in a flowline and shall have weighted sediment control logs; stockpiles stored on pervious surfaces may be protected by pervious sediment control logs, silt fence or adequate vegetative cover as allowed. |
| How – BMP Maintenance and Inspection | Sediment control log shall be installed per the sediment control log detail SC-2 (Appendix 5 - Erosion and Sediment Control BMP Details). Sediment control logs shall be installed along (parallel) the slope contour to avoid concentrating flows. The Permittee shall continuously inspect and maintain all sediment control logs throughout construction as they will eventually degrade. Accumulated sediment shall be removed before the depth is one-half the height of the sediment control log. |

| Straw Bale Barrier (SBB) SC-3 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A linear barrier of straw bales used to intercept and capture sheet flow and to trap sediment before runoff exits a disturbed area. It is typically used for perimeter control of a site or stockpile management, at the toe of a slope, along the edge of a drainage pathway, or as part of inlet protection. |
| When – Installation/Removal | Straw bale barriers shall be installed prior to land disturbing activities and after formation of a stockpile; remove and properly dispose of the straw bale once the upstream area has been stabilized. Areas of disturbance beneath the ball shall be seeded and mulched when the bale is removed. |
| Where – Location | Straw bale barriers shall be installed at the locations identified on the ECS Plan. |
| How – BMP Maintenance and Inspection | Straw bale barrier shall be installed per the straw bale barrier detail SC-3 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain all straw bale barriers as they may be bypassed or undercut by flows and will degrade and rot. Accumulated sediment shall be removed when the depth reaches one-quarter the height of the bale. |

| Sediment Basin (SB) SC-7 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A temporary basin built on a construction site to capture sediment transported in runoff prior to discharge from the site. A sediment basin is designed to capture runoff and slowly release it to allow time for settling of the sediment prior to discharge. |
| When – Installation/Removal | A sediment basin shall be installed prior to land disturbing activities; for a basin being converted to permanent detention basins. For basins to be converted to a detention facility, remove accumulated sediment and reconfigure the basin and outlet to meet the requirements of the final design for the detention facility. For basins that are temporary and not to be used as a permanent detention facility, fill the excavated area with soil and stabilize accordingly. |
| Where – Location | Sediment basins shall be installed at the locations identified on the ESC Plan. Where feasible, the sediment basin shall be installed in the same location where a permanent post-construction detention pond will be located. |
| How – BMP Maintenance and Inspection | The sediment basin shall be installed per the sediment basin detail SC-7 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain the sediment basin to ensure its effectiveness. Accumulated sediment shall be dredged from the basin when it reaches no more than one-third of the design storage volume. |

| Sediment Trap (ST) BMP Detail SC-8 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | An excavated or bermed area designed to capture drainage, allowing settling of sediment from a disturbed area less than one acre. |
| When – Installation/Removal | A sediment trap shall be installed prior to land disturbing activities; the sediment trap shall not be removed until the upstream area is sufficiently stabilized. |
| Where – Location | Sediment traps shall be installed at the locations identified on the ESC Plan. It shall be installed across a low area or drainage swale. |
| How – BMP Maintenance and Inspection | Sediment traps shall be installed per the sediment trap detail SC-8 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain the sediment trap embankments for stability and seepage. Inspect the sediment trap embankments for stability and seepage, and the outlet for sediment, debris and damage. Repair damage to the outlet, and remove all obstructions. Accumulated sediment shall be removed when it reaches ½ the height of the outflow embankment. |

| BMP Name Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | INSERT TEXT HERE |
| When – Installation/Removal | INSERT TEXT HERE |
| Where – Location | INSERT TEXT HERE |
| How – BMP Maintenance and Inspection | INSERT TEXT HERE |

For additional BMPs, repeat as needed here

## 2.7	Establish Stabilized Construction Exits

Instructions:

- Describe location(s) of vehicle entrance(s) and exit(s), procedures to remove accumulated sediment off-site (e.g., vehicle tracking), and stabilization practices (e.g., stone pads or wash racks or both) to minimize off-site vehicle tracking of sediments and discharges to stormwater. (Information can be found in the Stormwater Regulation Guide Detail SM-4 Vehicle Tracking Control and SM-6 Stabilized Staging Area.)

- Below, identify BMPs that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no” in the applicable information AND identify the phase of construction the BMP is associated with, i.e. Phase1, 2, 3 or N/A.

| Vehicle Tracking Control (VTC) SM-4 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A stabilized site access point that helps remove sediment from vehicle tires and reduces tracking of the sediment onto paved surfaces. |
| When – Installation/Removal | Vehicle tracking control shall be installed prior to any land disturbing activities; and removed when there is no longer the potential for vehicle tracking to occur. This is typically after the site has been stabilized. |
| Where – Location | Vehicle tracking control shall be installed at the location identified on the ESC Plan. Locate your vehicle tracking control where frequent vehicle traffic will exit the construction site onto a paved roadway. |
| How – BMP Maintenance and Inspection | Vehicle tracking control shall be installed per the vehicle tracking control detail SM-4 (Appendix 5 - Erosion and Sediment Control BMP Details). All vehicle tracking control BMPs must have non-woven geotextile fabric between soil and rock. Recycled concrete aggregate is not allowed. The Permittee shall continuously inspect and maintain all vehicles tracking control BMPs throughout construction. If the area becomes clogged with sediment, remove and dispose of excess sediment or replace material with a fresh layer of aggregate. Any sediment that is tracked onto adjacent roadways shall be cleaned with brooms, shovels (no water washing), or mechanically cleaned with a pick-up broom. |

| Stabilized Construction Roadway (SCR) SM-5 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A temporary method to control sediment runoff, vehicle tracking, and dust from roads during construction activities consisting of aggregate base course of 3-inch diameter granular material (no recycled concrete allowed). |
| When – Installation/Removal | Use on high traffic construction roads to minimize dust and erosion, and use in place of rough cut street controls on roadways with frequent construction and vehicle traffic; gravel shall be removed once the road is ready to be paved. Prior to paving, the road should be inspected for grade changes and damage. Regrade and repair as necessary. |
| Where – Location | Stabilized construction roadways shall be installed at the locations identified on the ESC Plan. Apply gravel to disturbed areas that are used as a route for vehicles. |
| How – BMP Maintenance and Inspection | A stable surface cover of rigid gravel shall be maintained as well as repairing any perimeter controls. Inspect drainage ditches along the roadway for erosion and stabilize, as needed, through the use of check dams or rolled erosion control products. |

| Stabilized Staging Area (SSA) SM-6 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A stabilized staging area is a clearly designated area where construction equipment and vehicles, stockpiles, waste bins and other construction-related materials are stored. If the construction site is big, more than one staging area may be necessary. |
| When – Installation/Removal | Stabilized staging areas shall be installed prior to any land disturbing activities. |
| Where – Location | Stabilized staging areas shall be installed at the location identified on the ESC Plan. |
| How – BMP Maintenance and Inspection | Stabilized staging areas shall be installed per the stabilized staging area detail SM-6 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain all stabilized staging areas throughout construction. A stable surface cover of rigid gravel shall be maintained as well as repairing any perimeter controls and following good housekeeping practices. |

| Street Sweeping and Vacuuming (SS) SM-7 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Used where vehicles track sediment onto paved roadways to reduce the transport of it into storm drain systems or surface waterways. |
| When – Applicable | Street sweeping or vacuuming shall be conducted when there is noticeable sediment accumulation on roadways adjacent to the construction site. Street sweeping and vacuuming shall be completed prior to any precipitation events, at the end of the workday as needed, and at the end of construction. |
| Where – Location | Street sweeping and vacuuming shall be utilized throughout and adjacent to construction. |
| How – BMP Maintenance and Inspection | Street sweeping and vacuuming shall be performed per the street seeping and vacuuming detail SM-7 (Appendix 5 - Erosion and Sediment Control BMP Details). Use standard street sweeping and vacuuming equipment to adequately remove sediment from roadways adjacent to the construction site. |

| BMP Name Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | INSERT TEXT HERE |
| When – Installation/Removal | INSERT TEXT HERE |
| Where – Location | INSERT TEXT HERE |
| How – BMP Maintenance and Inspection | INSERT TEXT HERE |

For additional BMPs, repeat as needed here

## 2.8	Additional BMPs

Instructions:

- Describe additional BMPs that are not listed in Sections 2.1 – 2.7.

- Below, identify BMPs that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no” AND identify the phase of construction the BMP is associated with, i.e. Phase1, 2, 3 or N/A.

| Concrete Washout Areas (CWA) MM-1 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | A specific area of the construction site must be designated and managed as a concrete washout area. Three basic options are available: excavation of a pit in the ground, use of an above ground storage area or use of prefabricated haul-away concrete washout containers. |
| When – Installation/Removal | Concrete washout areas shall be installed prior to any concrete delivery to the construction site; upon termination of use of the washout, accumulated solid waste, including concrete waste and any contamination soils, must be removed from the site to a designated disposal location. |
| Where – Location | Concrete washout areas shall be installed at the locations identified on the ESC Plan. Washout areas within 400 feet of any natural drainage pathway or waterbody or within 1,000 feet of any wells or drinking water sources must be lined. |
| How – BMP Maintenance and Inspection | Concrete washout areas shall be installed per the concrete washout area detail MM-1 (Appendix 5 - Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain all concrete washout area BMPs throughout construction. Ensure adequate signage is in place identifying the location of the washout area. Remove concrete waste in the washout area when filled to about two-thirds of its capacity to maintain functionality. |

| Stockpile Management (SP) MM-2 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Includes measures to minimize erosion and sediment transport from stockpiles. Stockpile management shall be used when soils or other erodible materials are stored at a construction site. |
| When – Installation/Removal | Stockpile locations shall be determined during construction; and when temporary removal of a BMP is necessary to access the stockpile, ensure BMPs area reinstalled in accordance with their respective design detail section. When the stockpile is no longer needed, properly dispose of excess materials and re-vegetate or otherwise stabilize the ground surface where the stockpile was located. |
| Where – Location | Stockpile locations shall be placed away from areas where concentrated stormwater flow is anticipated, major drainageways, gutters, and storm sewer inlets. Stockpile locations shall be noted on the ESC Plan. |
| How – BMP Maintenance and Inspection | Stockpile management shall be performed per the stockpile management detail MM-2 (Appendix 5 – Erosion and Sediment Control BMP Details). The Permittee shall continuously inspect and maintain all stockpiles throughout construction. Pervious Surface - It is recommended that stockpiles are stored on a pervious surface and are protected from any sediment transport. BMPs that can be used on pervious surfaces include, but are not limited to sediment control logs, vegetated buffer and silt fence. Impervious Surface - Stockpile locations are only allowed on impervious surfaces if no other practical alternative exists. Temporary sediment control shall be placed around the perimeter of the stockpile, such as but not limited to rock socks, straw bales and sand bags. |

| Paving and Grinding Operations (PGO) SM-12 Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | Runoff management practices shall be used during all paving and grinding operations. A variety of management practices can be used including, but not limited to: inlet protection, perimeter controls, store materials away from the storm sewer system, drainages and waterways and keep a spill kit onsite. |
| When – Installation/Removal | Paving and grinding operations shall be scheduled when dry weather is forecasted; recycle asphalt and pavement material when feasible. Material that cannot be recycled must be disposed of in accordance with applicable regulations. |
| Where – Location | Use runoff management practices during all paving and grinding operations such as surfacing, resurfacing, and saw cuts. |
| How – BMP Maintenance and Inspection | The Permittee shall continuously inspect and maintain BMPs associated with paving and grinding operations throughout construction. Perform maintenance on associated BMPs in accordance with their applicable detail maintenance notes. |

| BMP Name Used: Yes/No Phase(s): 1, 2, 3, N/A |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | INSERT TEXT HERE |
| When – Installation/Removal | INSERT TEXT HERE |
| Where – Location | INSERT TEXT HERE |
| How – BMP Maintenance and Inspection | INSERT TEXT HERE |

For additional BMPs, repeat as needed here

# SECTION 3: CONSTRUCTION SITE PHASING AND SITE MAPS

Instructions:

- Phased BMP Implementation – The ESC Plan Site Maps shall clearly delineate the construction sequencing between the separate phases of construction, and the BMP implementation and maintenance of both structural and non-structural BMPs with each phase of construction.

- The ESC Plan must identify the BMPs to be implemented during the following three project phases.  Develop a separate phased detailed site maps (i.e. one page representing one phase; not combined) by delineating each BMP for each phase of construction AND provide BMP details with Installation and Maintenance Notes.

- Phases of Construction – Using Section 1.3 Nature and Sequence of Construction Activity section, delineate which BMPs will be used for each of the following phases of construction:

Initial Construction

  - Phase I – Locations of all initial BMPs

Examples of activities include: protect specified vegetation, construction staging/parking/storage, clearing, grubbing, tree and scrub removal, top soil stripping and stock piling temporary roads, and site access points.

Interim Construction

  - Phase II –  Locations of all interim BMPs

Examples of activities include: removal of existing pipe, earthwork (excavation/embankment), dewatering, construction of utilities & structures, rip rap, and placement of top soil.

Final Construction

  - Phase III – Locations of all final BMPs

Examples of activities include: final topsoil placement, sod, seeding, mulching, permanent landscaping, pavement, sod, seed and mulching.

- Place the site map pages for each phase in Appendix 6 – Erosion and Sediment Control Plan – Site Map.

Note the location of each BMP on your site map(s).  All BMP details (with installation, maintenance and removal notes) shall be placed in Appendix 5 – Erosion and Sediment Control BMP Details.

## 3.1	Phase BMP Construction Activity

Instructions:

- Using the information provided in Section 1.3 Nature and Sequence of Construction Activity, specifically the major phases of construction describe the construction phase.

- Describe the BMPs associated with each phase, and the temporary & permanent stabilization methods to be used for each phase.

- Initial Construction - Phase I

- Describe construction phase

- List BMPs associated with this phase

- Describe stabiliztion methods for this phase

- Interim Construction - Phase II

- Describe construction phase

- List BMPs associated with this phase

- Describe stabiliztion methods for this phase

- Final Construction - Phase III

- Describe construction phase

- List BMPs associated with this phase

- Describe stabiliztion methods for this phase

## 3.2	General Notes

Instructions:

Below are the required general notes applicable to this Erosion and Sediment Control Plan.

- Owner/Contractor is responsible for obtaining a State of Colorado, Colorado Department of Public Health and Environment (CDPHE) General Permit for Stormwater Discharges Associated with Construction Activity COR-030000 prior to construction (CDPS Stormwater Construction Permit).

- The Owner/Contractor shall provide Adams County with a copy of the CDPS Stormwater Construction Permit Inactivation Notice Application.  There will be no fee charged to Adams County for the Inactivation Notice or if the Contractor neglects to file this Notice.

- It is anticipated that the BMPs implemented at the site will have to be maintained and modified to adapt to changing conditions or to ensure that potential pollutants are being properly managed at the site. Responsive ESC Plan changes addressing BMP installation, maintenance and/or implementation or when BMPs are determined to be ineffective; shall be made prior to changes in site conditions.  Prior to BMP modification, a notation shall be made in the ESC Plan that includes date and time of changes in the field, an identification of the BMPs removed or added, and the locations of those BMPs.

- Construction Safety Barrier Fencing (orange construction fence) shall be used to protect wetlands and other sensitive areas, to prevent access, and to delineate the Limits of Construction.  The Construction Safety Barrier Fencing shall be installed prior to any work or earth disturbing activities.  It shall be specified in the ESC Plan and the locations shown on the site map.

- The Owner/Contractor is responsible for implementing and maintaining erosion and sediment control measures at all times during construction. The ESC Plan shall be modified in compliance to the Adams County Stormwater Regulations.

- Stormwater Inspections – always use the Stormwater construction Inspection Report form provided in Appendix 7 - Inspection Report Instructions and Form.

- Minimum Stormwater Inspection Schedule - A thorough inspection of the Best Management Practices (BMPs) shall be performed every fourteen (14) calendar days and within twenty-four (24) hours after any precipitation or snowmelt event that causes surface erosion.

  - Post-Storm Event Stormwater Inspections at Temporarily Idle Sites – If no construction activities will occur following a storm event, post-storm event inspections shall be conducted prior to re-commencing construction activities, but no later than seventy two (72) hours following the storm event.  The occurrence of any such delayed inspections must be documented in the inspection record.  Routine inspections still must be conducted at least every fourteen (14) calendar days.

  - Stormwater Inspections at Completed Sites/Areas – For sites or portions of sites that meeting the following criteria, the permittee shall make a thorough inspection of their construction site BMPs at least once every month, and post-storm event stormwater inspection are not required.

    - all construction activities that will result in surface ground disturbed are completed;

    - all activities required for final stabilization, in accordance with the ESC Plan, have been completed;

    - the ESC Plan has been amended to indicate those areas that will be inspected in accordance with the reduced schedule allowed.

- Always use biodegradable erosion control blankets on slopes 3:1 or steeper and in swales, long channels and roadside ditches.

- All soil imported to or exported from the site shall be properly covered to prevent the loss of material during transport. Haul routes must be permitted by the County. No material shall be transported to another site without first obtaining a Hauling Permit from Adams County Planning.

- Sediment caused by accelerated soil erosion shall be removed from runoff water before it leaves the site of the earth disturbance.

- Any construction areas, not graded to final grade, require temporary BMPs for site stabilization.

- Construction debris shall be stockpiled within the designated staging area and properly disposed of.

- Excavated material shall not be stockpiled within the roadway section unless it is temporary and has appropriate sediment control measures in place.

- Permanent erosion and sediment control measures for all slopes, channels, ditches, or any disturbed land area shall be stabilized immediately after final grading.

- All spills shall be cleaned up immediately after discovery, or contained until appropriate cleanup methods can be employed.  Section 4.2 Spill Prevention, Containment and Control shall be followed along with proper disposal methods.

# SECTION 4: WASTE MANAGEMENT PLAN

Instructions:

- The construction site wastes identified in Section 1.8 Potential Sources of Pollutants include the following categories of waste:

  - Solid Waste (e.g. sediment, gravel, compost, building materials, vehicle tracking, construction spoils, trash, etc.)

  - Liquid Waste (e.g. oil, gas, tar, hydraulic fluid, etc.)

  - Concrete and Paint Washout (e.g. truck chute and associated fixtures and equipment, paint, etc.)

  - Sanitary Waste (e.g. worker trash, portable toilets, waste piles and dumpsters, etc.)

  - Chemical Waste (e.g. fertilizers, pesticides, detergents, fuels, solvents, oils, etc.)

  - Contaminated Groundwater Management, if applicable

  - Permitted Construction Dewatering, if applicable

- Use the Stormwater Regulation Guide to write a waste management plan by describing structural and non-structural pollution prevention BMPs that will be implemented to control pollutants in stormwater from construction site waste from leaving the construction site permitted area.

- The following BMP categories shall be addressed to control construction site waste, as applicable.  Use the Stormwater Regulation Guide for information on the following BMPs:

- Covering Outdoor Storage and Handling Areas

- Spill Prevention, Containment and Control

- Good Housekeeping

- Vehicle Maintenance, Fueling and Storage

- Street Sweeping and Cleaning

- Storm Sewer System Cleaning

## 4.1	Covering Outdoor Storage and Handling Areas

Instructions:

- Below, identify BMP procedures that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no”.

- The following procedures shall be implemented for covering outdoor storage and handling areas.

Covering Outdoor Storage and Handling Areas Used: Yes/No Phase(s): 1, 2, 3

Permanent Temporary Procedure

Description When raw materials, byproducts, finished products, storage tanks, and other materials are stored or handled outdoors, stormwater runoff that comes in contact with the materials can become contaminated. Proactively covering storage and handling areas can be an effective source control for such areas. Coverings can be permanent or temporary and consist of tarp, plastic sheeting, roofing, enclosed structures, or other approaches that reduce exposure of materials to precipitation and wind. Appropriate Uses Covering is appropriate for areas where solids (e.g., gravel, compost, building materials) or liquids (e.g., oil, gas, tar) are stored, prepared, or transferred. Cover the follow areas that are applicable to this construction site: - Loading and Unloading: Loading and unloading operations usually take place at outside storage or staging area on the construction site. Materials may be spilled during transfer between storage facilities and trucks during pumping of liquids, pneumatic transfer of dry chemicals, and mechanical transfer of bags, boxes, drums, or other containers by material handling equipment. - Aboveground Tanks/Liquid Storage: Accidental releases of chemicals from above-ground liquid storage can contaminate stormwater with a variety of pollutants. Several common causes of accidental releases from above-ground storage include: external corrosion and structural failure, problems due to improper installation, spills and overfills due to operator error, failure of piping systems, and leads or spills during pumping of liquids or gases between trucks to a storage facility. - Outside Manufacturing: Common outside manufacturing activities may include parts assembly, rock grinding or crushing, metals paining or coating, grinding or sanding, degreasing, concrete manufacturing, parts cleaning or operations that use hazardous materials. These activities can result in dry deposition of dust, metal and wood shavings and liquid discharges of dripping or leaking fluids from equipment or process and other residuals being washed away in storm runoff. In addition to the manufacturing process, outside storage of materials and waste products may occur in conjunction with outside manufacturing. - Waste Management: Wastes spilled, leached, or lost from outdoor waste management areas or outside manufacturing activities may accumulate in soils or on other surfaces and be carried away by storm runoff. There is also the potential for liquid wastes from surface impoundments to overflow to surface waters or soak the soil where they can be picked up by runoff. Possible stormwater contaminants include toxic compounds, oil and grease, oxygen-demanding organics, paints and solvents, heavy metals and high levels of suspended solids. Lack of coverage of waste receptacles can result in precipitation seeping through the material and collecting contaminants or the material being blown around the site and into the storm sewer system. Typical containment sources include waste piles, wastewater and solid waste treatment and disposal, land application sites, dumpsters, or unlabeled drums. - Outside Storage of Materials: Raw materials, intermediate products, byproducts, process residuals, finished products, containers, and materials storage areas can be sources of pollutants such as metals, oils and grease, sediment and other contaminants. Pollutant transport can occur when solid materials wash off or dissolve into water, or when spills or leaks occur. Practice Procedures - Where practical, conduct operations indoors. Where impractical, select an appropriate temporary of permanent covering to reduce exposure of materials to precipitation and runoff. - The type of covering selected depends on a variety of factors such as the type and size of activity being conducted and materials involved. Types of cover range from relatively inexpensive tarps and plastic sheeting to overhead structures or fully enclosed buildings equipped with ventilation, lighting, etc. - Covering practices should be combined with Good Housekeeping BMPs to be most effective. - Measures such as tarps and plastic sheets typical require more frequent inspection and maintenance than construction facilitates. *During construction Adams County Inspects for Construction Site Waste.

Place additional information here:

INSERT TEXT HERE

## 4.2 	Spill Prevention, Containment and Control

Instructions:

- Below, identify BMP procedures that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no”.

- The following procedures shall be implemented for spill prevention, containment and control.

Spill Prevention, Containment and Control Used: Yes/No Phase(s): 1, 2, 3

Permanent Temporary Procedure

Description Spills and leaks of solid and liquid materials processed, handled or stored outdoors can be significant source of stormwater pollutants. Spilled substances can reach receiving waters when runoff washes these materials from impervious surfaces or when spills directly enter the storm sewer system during dry weather conditions. Effective spill control includes both spill prevent and spill response measures and depends on proper training for spill response measures and may also include structural spill containment. Structural spill containment measures typically include temporary or permanent curbs or berms that surround a potential spill site. Berms may be construction of concrete, earthen material, metal, synthetic liners, or other material that will safely contain the spill. Spill control devises may also include valves, slide gates, or other devices that can control and contain spilled material before it reaches the storm sewer system or receiving waters. Appropriate Uses Implement spill prevention, containment and control measures at construction sites in areas where materials may be spilled in quantities that can adversely impact receiving waters when discharged directly or through the storm sewer system. Practice Procedures – Spill Prevention Measures - Train employees on potential sources of pollution on-site and provide clear, common-sense spill prevention practices be strictly followed. - Identify equipment that is exposed to precipitation, pollutants that may be generated and possible sources of leaks or discharges. - Perform regular inspection and preventative maintenance of equipment to ensure proper operation and to check for leaks or evidence of discharge (stains). Provide clear procedures to ensure that needed repairs are completed and provide temporary leak containment until such repairs can be made. - Drain or replace motor oil and other automotive fluids in a designated area away from storm sewer inlets. Collect spent fluids and recycle or dispose of properly. Never dispose of these fluids in the storm sewer or sanitary sewer. - In fueling areas, clean up spills with dry methods (absorbents) and use damp cloths on gas pumps and damp mops on paved surfaces. Never use a hose to “wash down” a fuel spill. - Where practical, reduce stormwater contact with equipment and materials by implementing covered storage, reduce stormwater run-on and follow good housekeeping practices. Identification of Spill Areas Identify potential spill areas, potential spill volumes, material types, frequency of material used, and drainage paths from spill areas with relation to storm sewer inlets, adjacent water bodies, structural BMPs, and containment structures. Use this information to determine the types of spill prevention and control measures needed specific to the site conditions. Examples of potential spill locations include: - Loading and unloading areas - Outdoor storage areas - Outdoor manufacturing or processing activities - Waste disposal - Areas that generate significant dust or particulates (that may be subsequently deposited on the ground) - Areas prone to spills based on past experience at the site - Locations where other routine maintenance activities occur such as equipment maintenance and cleaning, pesticide/fertilizer application, etc. Additionally, areas where smaller leaks may occur such as parking should also have basic spill cleanup procedures. Material Handling Procedures From a water quality perspective, the primary principle behind effective material handling practices is to minimize exposure to precipitation. This can be accomplished by storing the material indoors under weather-resistant covering, elevating the material off the ground by using pallets, and diverting stormwater around materials storage areas. Representative outdoor materials handling procedures include: - Keep bulk solid materials such as raw materials, sand, gravel, topsoil, compost, concrete, packing materials, metal products and other materials covered and protected from stormwater. - When practical, store materials on impermeable surfaces. - Store hazardous materials according to federal, state, and local hazardous materials requirements. - Adopt procedures that reduce the chance of spills or leaks during filling or transfer of materials. - Substitute less toxic or nontoxic materials for toxic materials. - Store containers that are easily punctured or damaged away from high traffic areas. - Add waste-capture containers such as collection pans for lubricating fluids. - Store drums and containers with liquid materials on impermeable surfaces and provide secondary containment where appropriate. Drums stored outdoors should be located on pallets to minimize contact with runoff. Spill Response Procedures and Equipment Spill response procedures should be tailored to site-specific conditions and industry-specific regulatory requirements. General spill response procedures include: - Containment and cleanup of spills should begin promptly after the spill is observed. - Sweep up small quantities of dry chemical or solids to reduce exposure to runoff. Shoveling may be used for larger quantities of materials. - Absorbents should be readily accessible in fueling areas or other areas susceptible to spills. - Wipe up small spills with a shop rag, store shop rags in appropriate containers, dispose of rags properly or use a professional industrial cleaning service. - Contain medium-sized spills with absorbents (e.g., kitty litter, sawdust) and use inflatable berms or absorbent "snakes" as temporary booms for the spill. Store and dispose of absorbents properly. Wet/dry vacuums may also be used, but not for volatile fluids. - Develop procedures and locations for containing and storing leaking containers. - Install drip pans below minor equipment leaks and properly dispose of collected material until a repair can be made. - For large spills, first contain the spill and plug storm sewer inlets where the liquid may migrate off-site, then clean up the spill. - Excavation of spill areas to removed contaminated material may be required where large liquid spills occur on unpaved surfaces. - An inventory of cleanup materials should be maintained onsite and strategically located based on the types and quantities of chemicals present. Structural Spill Containment Measures Two general approaches are often used when implementing spill containment measures. The first approach is designed to contain the entire spill. The second approach uses curbing to route spilled material to a collection basin. Both containment berming and curbing should be sized to safely contain or convey to a collection basin a spill from the largest storage tank, tanker truck, or other containment device in the possible spill area. The spill containment area must have an impermeable surface (e.g., impermeable liner, asphalt or concrete) to prevent groundwater contamination. The containment system must be designed to enable collection and removal of spilled material through a pump or vacuum trucks, use of sorbent or gelling material, or other measures. Material removed from the spill area must be disposed of or recycled according to local, state, and federal standards. If the capacity of the containment berming or the collection basin is exceeded, supplemental spill control measures should be available such as a portable containment device, sorbent materials, or gelling agents that eventually solidify the material. Water that collects within containment areas due to rainfall or snowmelt must be appropriately treated before release from the spill area. Spill Plan Development Many industries are required by federal law to have a Spill Prevention, Control and countermeasures Plan (SPCC) that meets specific regulatory criteria when certain types and quantities of materials are used or processed at a site. These plans can be instrumental in developing a spill control plan for stormwater management purposes. Even if an SPCC plan is not legally required at a site, a spill control plan for stormwater management purposes may be necessary. Representative information appropriate for a spill control plan, building on concepts previously introduced in this Fact Sheet, includes: - Site plan showing where materials are stored and handled, and where associated activities occur. - Notification procedures to be used in the event of an accident. - Instructions for clean-up procedures. - A designated person with spill response and clean-up authority. - Training of key personnel in plan and clean-up procedures. - Signs posted at critical locations providing a summary of SPCC plan information, phone numbers, contacts, equipment locations, etc. - Provisions requiring spills to be cleaned up, corrective actions taken, or countermeasures implemented immediately. - Provisions for absorbents to be made available for use in fuel areas, and for containers to be available for used absorbents. - Prohibition on washing absorbents into the storm sewer system or into the sanitary sewer system via floor drains. - Provision for emergency spill containment and clean-up kits in accessible and convenient locations. Kits should contain the appropriate clean-up materials applicable to the materials stored at the site. *During construction Adams County Inspects for Construction Site Waste.

Place additional information here:

INSERT TEXT HERE

## 4.3	Good Housekeeping

Instructions:

- Below, identify BMP procedures that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no”.

- The following procedures shall be implemented for good housekeeping.

Good Housekeeping Practices Used: Yes/No Phase(s): 1, 2, 3

Permanent Temporary

Description Good housekeeping practices are designed to maintain a clean and orderly work environment. The most effective first steps towards preventing pollution in stormwater from construction sites simply involve using common sense to improve the facility's basic housekeeping methods. Poor housekeeping practices result in increased waste and potential for stormwater contamination. A clean and orderly work site reduces the possibility of accidental spills caused by mishandling of chemicals and equipment and should reduce safety hazards to personnel. A well-maintained material and chemical storage area will reduce the possibility of stormwater mixing with pollutants. Some simple procedures a facility can use to promote good housekeeping include improved operation and maintenance of machinery and processes, material storage practices, material inventory controls, routine and regular clean-up schedules, maintaining well organized work areas, signage, and educational programs for employees and the general public about all of these practices. Practice Procedures Good housekeeping practices include these general areas: - Operation and Maintenance - Material Storage - Material Inventory - Training and Participation. Operation and Maintenance Consider implementing the following practices: - Maintain dry and clean floors and ground surfaces by using brooms, shovels, vacuums or cleaning machines, rather than wet clean-up methods. - Regularly collect and dispose of garbage and waste material. - Routinely inspect equipment to ensure that it is functioning properly without leaking and conduct preventative maintenance and needed repairs. - Train employees on proper clean up and spill response procedures. - Designate separate areas of the site for auto parking, vehicle refueling and routine maintenance. - Promptly clean up leaks, drips and other spills. - Cover and maintain dumpsters and waste receptacles. Add additional dumpsters or increase frequency of waste collection if overflowing conditions reoccur. - Where outdoor painting and sanding occur, implement these practices: - Conduct these activities in designated areas that provide adequate protection to prevent overspray and uncontrolled emissions. All operations should be conducted on paved surfaces to facilitate cleanup. - Use portable containment as necessary for outside operations. - Clean up and properly dispose of excess paint, paint chips, protective coatings, grit waste, etc. - Maintain vegetation on facility grounds in a manner that minimizes erosion. Follow the Landscape Maintenance and Pesticide, Herbicide and Fertilizer Usage BMPs to ensure that minimum amounts of chemicals needed for healthy vegetation are applied in a manner that minimizes transport of these materials in runoff. Material Storage Practices Proper storage techniques include the following: - Provide adequate aisle space to facilitate material transfer and ease of access for inspection. - Store containers, drums, and bags away from direct traffic routes to reduce container damage resulting in accidental spills. - Stack containers according to manufacturer's instructions to avoid damaging the containers from improper weight distribution. Also store materials in accordance with directions in Material Safety Data Sheets (MSDSs). - Store containers on pallets or similar devices to prevent corrosion of containers that results from containers coming in contact with moisture on the ground. - Store toxic or hazardous liquids within curbed areas or secondary containers. Material Inventory Practices An up-to-date materials inventory can keep material costs down by preventing overstocking, track how materials are stored and handled onsite, and identify which materials and activities pose the most risk to the environment. Assign responsibility of hazardous material inventory to individuals trained to handle such materials. A material inventory should include these steps: - Identify all chemical substances present at work site. Perform a walk-through of the site, review purchase orders, list all chemical substances used and obtain Material Safety Data Sheets (MSDS) for all chemicals. - Label all containers. Labels should provide name and type of substance, stock number, expiration date, health hazards, handling suggestions, and first aid information. Much of, this information can be found on an MSDS. - Clearly identify special handling, storage, use and disposal considerations for hazardous materials on the material inventory. - Institute a shelf-life program to improve material tracking and inventory that can reduce the amount of materials that are overstocked and ensure proper disposal of expired materials. Careful tracking of materials ordered can result in more efficient materials use. Decisions on the amounts of hazardous materials that are stored on site should include an evaluation-of any emergency control systems that are in place. All storage areas for hazardous materials should be designed to contain spills. Training and Participation It is recommended that frequent and proper training in good housekeeping techniques reduces the likelihood that chemicals or equipment will be mishandled. To promote good housekeeping, consider implementing these practices: - Discuss good housekeeping practices in training programs and meetings. - Publicize pollution prevention concepts through posters or signs. - Post bulletin boards with updated good housekeeping procedures, tips and reminders. *During construction Adams County Inspects for Construction Site Waste.

Place additional information here:

INSERT TEXT HERE

## 4.4	Vehicle Maintenance, Fueling and Storage

Instructions:

- Below, identify BMP procedures that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no”.

- The following procedures shall be implemented for vehicle maintenance, fueling and storage.

Vehicle Maintenance, Fueling and Storage Used: Yes/No Phase(s): 1, 2, 3

Permanent Temporary

Description Areas where vehicles are fueled, maintained, and stored/parked can be pollutant "hot spots" that can result in hydrocarbons, trace metals, and other pollutants being transported in precipitation runoff. Proper fueling operations, storage of automotive fluids and effective spill cleanup procedures can help reduce contamination of stormwater runoff from vehicle maintenance and fueling facilities. Fuel-related spills can occur due to inattention during fueling or "topping off" fuel tanks. Common activities at construction sites include vehicle fluid replacement and equipment replacement and repair. Some of the wastes generated maintaining automobiles include solvents (degreasers, paint thinners, etc.), antifreeze, brake fluid and brake pad dust, battery acid, motor oil, fuel, and lubricating grease. Appropriate Uses These BMP procedures are applicable to vehicle maintenance and fueling. Be aware that vehicle wash water is considered process wastewater that will not be discharged to the storm sewer system. Practice Procedures Vehicle Maintenance The most effective way to minimize wastes generated by automotive maintenance activities is to prevent their production in the first place. Consider adopting these practices: - Perform maintenance activities inside or under cover. When repairs cannot be performed indoors, be sure to use drip pans or absorbents. - Keep equipment clean and free of excessive oil and grease buildup. - Promptly cleanup spills using dry methods and properly dispose of waste. When water is required, use as little as possible to clean spills, leaks, and drips. - Use a solvent collection service to collect spent solvent used for parts cleaning. - When using liquids for cleaning, use a centralized station to ensure that solvents and residues stay in one area. Locate drip pans and draining boards to direct solvents back into a solvent sink or holding tank for reuse. - Store used oil for recycling in labeled tanks. Locate used oil tanks and drums away from storm sewer, flowing streams, and preferably indoors. - Use non-hazardous or less hazardous alternatives when practical. For example, replace chlorinated organic solvents with non-chlorinated ones like kerosene or mineral spirits. - Properly recycle or dispose of grease, oil, antifreeze, brake fluid, cleaning solutions, hydraulic fluid, batteries, transmission fluid, worn parts, filters, and rags. - Drain and crush oil filters before recycling or disposal. - Drain all fluids and remove batteries from salvage vehicles and equipment. - Closely monitor parked vehicles for leaks and place pans under any leaks to collect the fluids for proper disposal or recycling. - Install berms or other measures to contain spills and prevent work surface runoff from entering storm sewer system. - Develop and follow a spill prevention plan. This includes a variety of measures such as spill kits and knowing where storm sewers are located and how to protect them (e.g., drain mat, berm) when larger spills occur. (See the Spill Prevention, Containment and Control BMP Procedure for more information.) - Conduct periodic employee training to reinforce proper disposal practices. - Promptly transfer used fluids to recycling drums or hazardous waste containers. - Store cracked batteries in leak-proof secondary containers. - Inspect outdoor storage areas regularly for drips, spills and improperly stored materials (unlabeled containers, auto parts that might contain grease or fluids, etc.). This is particularly important for parking areas for vehicles awaiting repair. - Structural stormwater BMPs in vehicle hotspot areas require routine cleanout of oil and grease, sometimes monthly or more frequently. During periods of heavy rainfall, cleanout is required more often to ensure that pollutants are not washed through the trap. Sediment removal is also required on a regular basis to keep the BMP working efficiently. Vehicle Fueling - Designated fueling areas should be designed to prevent stormwater runoff and spills. For example, fuel-dispensing areas should be paved with concrete or an equivalent impervious surface, with an adequate slope to prevent ponding, and separated from the rest of the site by a grade break or berm that prevents run-on of precipitation. - For facilities where equipment is being fueled with a mobile fuel truck, establish a designated fueling area. Place temporary "caps" over nearby catch basins or manhole covers so that if a spill occurs, it is prevented from entering the storm sewer system. A form of secondary containment should be used when transferring fuel from the tank truck to the fuel tank. Storm drains in the vicinity should also be covered. Install vapor recovery nozzles to help control drips, as well as reduce air pollution. - Keep spill response information and spill cleanup materials onsite and readily available. - Dry cleanup methods should be employed when cleaning up fuel spills. Such methods include sweeping to remove litter and debris and using rags and absorbents for leaks and spills. - Water should not be used to wash these areas. During routine cleaning, use a damp cloth on the pumps and a damp mop on the pavement, rather than spraying with a hose. Fuel dispensing nozzles should be fitted with "hold-open latches" (automatic shutoff) except where prohibited by local fire departments. Signs can be posted at the fuel dispenser or island warning vehicle owners/operators against "topping off' vehicle fuel tanks. - Written procedures that describe these BMPs should be provided to employees who will be using fueling systems. *During construction Adams County Inspects for Construction Site Waste.

Place additional information here:

INSERT TEXT HERE

## 4.5	Street Sweeping and Cleaning

Instructions:

- Below, identify BMPs that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no”.

- The following procedures shall be implemented for street sweeping and cleaning.

Street Sweeping and Cleaning Used: Yes/No Phase(s): 1, 2, 3

Permanent Temporary

Description Street sweeping uses mechanical pavement cleaning practices to reduce sediment, litter and other debris washed into storm sewers by runoff. This can reduce pollutant loading to receiving waters and in some cases reduce clogging of storm sewers and prolong the life of infiltration oriented BMPs and reduce clogging of outlet structures in detention BMPs. Different designs are available with typical sweepers categorized as a broom and conveyor belt sweeper, wet or dry vacuum-assisted sweepers, and regenerative-air sweepers. The effectiveness of street sweeping is dependent upon particle loadings in the area being swept, street texture, moisture conditions, parked car management, equipment operating conditions and frequency of cleaning (Pitt et aI. 2004). Appropriate Uses Street sweeping is an appropriate technique in urban areas where sediment and litter accumulation on streets is of concern for aesthetic, sanitary, water quality, and air quality reasons. From a pollutant loading perspective, street cleaning equipment can be most effective in areas where the surface to be cleaned is the major source of contaminants. In areas where construction activity is occurring, street sweeping shall occur as part of construction site erosion and sediment control plans. Practice Procedures - Street sweeping shall be completed when there is sediment or tracking from the construction site exits present that has come from the construction site into the public right-of-way. - The frequency of street sweeping is dependent on presence of sediment or tracking that has occurred. If tracking is occurring, either a VTC shall be installed, the VTC needs maintenance or the VTC present is inadequate; all require that the Erosion and Sediment Control Plan be updated. - All instances of off-site (outside permitted area) sediment or tracking from the construction site shall be swept immediately. - Conduct street sweeping prior to precipitation events. - Operate sweepers at manufacturer recommended optimal speed levels to increase effectiveness. - Regularly inspect vehicles and equipment for leaks and repair promptly. - Keep accurate logs of the number of curb-miles swept and the amount of waste collected. - Dispose of street sweeping debris and dirt at a landfill. - Do not store swept material along the side of the street or near a storm drain inlet.

Place additional information here:

INSERT TEXT HERE

## 4.6	Storm Sewer System Cleaning

Instructions:

- Describe structural and non-structural BMPs that are used to remove accumulated sediment, trash, and other pollutants of the storm sewer system including inlets, pipes and stormwater BMPs for the applicable construction site wastes identified in Section 1.8 Potential Sources of Pollution to maintain a clean and orderly construction site.

- Below, identify BMPs that are applicable to the construction site by selecting the blue Yes/No then type “yes” or “no”.

Storm Sewer System Cleaning Used: Yes/No Phase(s): 1, 2,3

Permanent Temporary

Description Periodic storm sewer system cleaning can help to remove accumulated sediment, trash, and other substances from various components of the storm sewer system including inlets, pipes and stormwater BMPs. Routine cleaning reduces the amount of pollutants, trash, and debris both in the storm drain system and in receiving waters. Clogged drains and storm drain inlets can cause the drains to overflow, leading to increased erosion (Livingston et al. 1997). Cleaning increases dissolved oxygen, reduces levels of bacteria, and supports in-stream habitat. Areas with relatively flat grades or low flows should be given special attention because they rarely achieve high enough flows to flush themselves (Ferguson et al. 1997). Water used in storm drain cleaning must be collected and properly disposed of, typically at a sanitary wastewater treatment facility. Simpler methods in localized areas can also include manual trash collection and shoveling sediment and debris from inlets and outlets. Frequency and prioritization of storm sewer cleaning is affected by multiple factors such as the activity and intensity of construction and the proper installation and maintenance for construction BMPs. Appropriate Uses The contractor is responsible for properly cleaning out the storm sewer system. It is recommended that prior to construction, the contractor inspect existing storm sewer inlets to document if they are clean or need maintenance. The storm sewer system shall be cleaned, at minimum, following completion of construction but prior to stabilization. Practice Guidelines To be most effective, the storm sewer system shall be inspected as part of the mandated 14 day stormwater quality inspections. - Technology: A variety of methods of cleaning catch basins are available, including manual cleaning (shovel), vacuum cleaning and vacuum combination jet cleaning. Choose the approach that is most effective for site conditions. - Staff training: Operators should be properly trained in catch basin maintenance including waste collection and disposal methods. - Material disposal: Most catch basin waste is of acceptable quality for landfills. If it is suspected that catch basin waste contains hazardous material, it should be tested and disposed of accordingly.

Place additional information here:

INSERT TEXT HERE

# SECTION 5: STORMWATER INSPECTIONS

## 5.1	Inspections

Instructions:

- Identify the individual(s) responsible for conducting 14 day and stormwater quality inspections and describe their qualifications.  It is recommended that the individual responsible for conducting stormwater quality inspection is Certified Inspector of Sediment and Erosion Control (CISEC) certification is preferred.

- Describe the frequency of inspections and procedures to inspect BMPs that will occur at your site.

- Identify procedures that will be taken to document the repairs and maintenance of BMPs that you undertake as a result of your inspections.

- For standard required stormwater quality inspections, use the Standard Stormwater Quality Inspection Form in Appendix 7 – Standard Stormwater Quality Inspection Form.  Place completed stormwater quality inspections in Appendix 9 – Completed Stormwater Quality Inspections.

- Inspection Personnel: Identify the person(s) who will be responsible for conducting inspections and describe their qualifications:

INSERT TEXT HERE

- Inspection Frequency: Stormwater Quality Regulations Section 9-05-05-02 “…shall perform and document complete inspections, at minimum, once every fourteen (14) days during active construction in addition to post-precipitation events that may cause surface erosion.” And “The Permittee shall make a thorough inspection of their construction site at least once every month once all construction activities have been completed.” Stormwater Inspections – always use the Stormwater construction Inspection Report form provided in Appendix 7 - Inspection Report Instructions and Form. - Minimum Stormwater Inspection Schedule - A thorough inspection of the Best Management Practices (BMPs) shall be performed every fourteen (14) calendar days and within twenty-four (24) hours after any precipitation or snowmelt event that causes surface erosion. - Post-Storm Event Stormwater Inspections at Temporarily Idle Sites – If no construction activities will occur following a storm event, post-storm event inspections shall be conducted prior to re-commencing construction activities, but no later than seventy two (72) hours following the storm event. The occurrence of any such delayed inspections must be documented in the inspection record. Routine inspections still must be conducted at least every fourteen (14) calendar days. - Stormwater Inspections at Completed Sites/Areas – For sites or portions of sites that meeting the following criteria, the permittee shall make a thorough inspection of their construction site BMPs at least once every month, and post-storm event stormwater inspection are not required. - all construction activities that will result in surface ground disturbed are completed; - all activities required for final stabilization, in accordance with the ESC Plan, have been completed; - the ESC Plan has been amended to indicate those areas that will be inspected in accordance with the reduced schedule allowed. Minimum Stormwater Quality Inspection Schedule The permittee will inspect at least once every 14 calendar days. Also, post-storm event inspections must be conducted within 24 hours after the end of any precipitation event that causes surface erosion. Stormwater Quality Inspections at Completed Sites The permittee is allowed to make a thorough stormwater quality inspection of their project site at least once every month contingent upon: - All construction activities that will result in surface ground disturbance are completed but final stabilization has not been achieved due to the vegetative cover that has not become established; - All activities required for final stabilization, in accordance with the ESC Plan, have been completed; - The ESC Plan has been amended to indicate those areas that will be inspected in accordance with the reduced inspection schedule.

INSERT ANY ADDITIONAL INFORMATION HERE

- Inspection Procedures: At minimum, inspect the construction site perimeter, all disturbed area, material and/or waste storage areas that are exposed to precipitation, discharge location, and locations where vehicles access the site shall be inspected for evidence of, or the potential for, pollutants leaving the Permitted boundaries, entering the storm sewer system, or discharging to the County’s MS4 Permitted Area. Refer to Section 5.5 Recommended inspection sequence.

INSERT ANY ADDITIONAL INFORMATION HERE

- Correcting Problems: Describe the general procedures for correcting problems when they are identified and the responsible staff that is responsible for making corrections.

INSERT TEXT HERE

- Inspection Form: Always use the inspection form provided under Appendix 7 – Standard Stormwater Inspection Form and place all completed inspections under Appendix 9 – Completed Stormwater Quality Inspections.

## 5.2	Delegation of Authority

Instructions:

- Delegation of Authority is optional.

- Identify the individual(s) or specifically describe the position where the construction site operator has delegated authority for the purposes of signing inspection reports, certifications, or other information.

Duly Authorized Representative(s) or Position(s):

Insert Company or Organization Name

Insert Name

Insert Title

Insert Address

Insert City, State, Zip Code

Insert Telephone Number

Insert Fax/Email

Optional - Attach a copy of the signed delegation of authority form in Appendix 8.

## 5.3	Recommended Inspection Sequence

Instructions:

- When conducting stormwater inspections of your construction site it is recommended that one always follows this recommended inspection sequence to ensure that all procedures and measures are being followed.  Place all completed inspections in Appendix 9 – Completed Stormwater Quality Inspections.

- Plan your stormwater inspection - Always use the inspection form provided in Appendix 7 – Stormwater Quality Inspection Form.

- Obtain a copy of the site drawings with BMP locations marked.

- Plan to walk the entire site, including discharge points from the site and any off-site support activities.

- Follow a consistent pattern each time to ensure you inspect all areas.

- Inspection frequency

- Site inspections must be conducted at least once every 14 calendar day.

- Post-storm inspections must be conducted within 24 hours after the end of any precipitation or snowmelt event that causes surface erosion. - Stabilization inspections are inspections conducted at upon completion of construction, but final stabilization has not been achieved due to a vegetative cover that has not become established. Stabilization inspections are conducted at least once every month.

- Inspect discharge points and downstream, off-site areas

- Inspect discharge locations to determine whether erosion and sediment control measures are effective.

- Inspect nearby downstream locations, if feasible.

- Walk down the street to inspect off-site areas for signs of discharges. This is important in areas with existing curbs and gutters.

- Inspect down slope existing catch basin inlets to ensure they are free of sediment and other pollutants and to ensure that they are adequately protected.

- Inspect perimeter controls and slopes

- Inspect perimeter controls such as silt fences to determine if sediment shall be removed.

- Check the structural integrity of the BMP to determine if portions of the BMP need to be replaced.

- Inspect slopes and temporary stockpiles to determine if erosion controls are effective.

- Compare BMPs in the site plan with the construction site conditions.

- Determine whether BMPs are in place as required by the site plan.

- Evaluate whether BMPs have been adequately installed and maintained.

- Look for areas where BMPs are needed but are missing and are not in the Erosion and Sediment Control Plan.

- Inspect construction site entrances

- Inspect the construction exits to determine if there is tracking of sediment from the site onto the street.

- Refresh or replace the rock in designated entrances and concrete washout areas.

- Look for evidence of additional construction exits being used that are not in the ESC Plan or are not stabilized.

- Sweep or vacuum the street if there is evidence of sediment accumulation.

- Inspect sediment controls

- Inspect any sediment basins for sediment accumulation.

- Remove sediment when it reduces the capacity of the basin by the specified amount for maintenance.

- Inspect pollution prevention and good housekeeping practices

- Inspect trash areas to ensure that waste is properly contained.

- Inspect material storage and staging areas to verify that potential pollutant sources are not exposed to stormwater runoff.

- Verify that concrete, paint, and stucco washouts are being used properly and are correctly sized for the volume of wash water.

- Inspect vehicle/equipment fueling and maintenance areas for signs of stormwater pollutant exposure.

- Inspect for final stabilization

- Inspect all temporary and permanent BMPs for correct application and installation with the BMP details.

- Remove sediment that is in the private storm sewer system pipes – do not jet pollutants into the County’s storm sewer system.

## 5.4	Common Compliance Problems During Construction

The following reasons are problems commonly found at construction sites.

Problem #1 – Not using phased grading or providing temporary or permanent soil stabilization

Problem #2 – No sediment controls on-site

Problem #3 – No sediment control for temporary stockpiles

Problem #4 – No inlet protection

Problem #5 – No BMPs or inadequate BMPs to minimize vehicle tracking onto the road

Problem #6 – Inadequate or improper solid waste or hazardous waste management

Problem #7 – Unpermitted dewatering and other pollutant discharge at the construction site

Problem #8 – Poorly managed washouts (concrete, paint, stucco)

Problem #9 – Inadequate BMP maintenance

Problem #10 – Inadequate documentation

# SECTION 6: RECORDKEEPING

## 6.1	Recordkeeping

Instructions:

- The following is a list of records you shall keep available at your construction site for County Stormwater Program Inspectors to review:

  - An updated ESC Plan showing all changes to site conditions and BMPs on site.

  - Inspection reports, these shall be placed in Appendix 9 – Completed Stormwater Quality Inspections.

Records will be retained for a minimum period of at least 3 years after the permit is terminated.

LIST ANY ADDITIONAL COMMENTS HERE

# SECTION 7: FINAL STABILIZATION

## 7.1	Final Construction Site Stabilization

Instructions:

- The final stabilization of construction sites occurs when there is 70% uniform vegetated cover.  The vegetation MUST be uniform so that there are no open patches of soil.  Vegetated cover for final stabilization is not what the vegetation was just prior to construction; it is from a fully vegetated site.

In accordance with Adams County Stormwater Quality Regulations 9-07-04:

“Final Construction Site Stabilization means that all ground disturbing activities are complete, and all disturbed areas have either been built on, paved over or are awaiting uniform vegetative cover per County accepted plans.

Prior to closing out the Adams County Stormwater Quality Permit, all the items listed below must be completed in order for the construction site to be considered to have final stabilization.

- The site has a uniform vegetative cover with a density of at least seventy percent (70%) compared to the original undisturbed site.  Such cover is capable of adequately controlling soil erosion, as determined by the Stormwater Regulatory Compliance Unit.

- Proper installation of all approved, permanent, post-construction stormwater quality BMPs.

- Removal of all stockpiles of soil, construction material/debris, construction equipment, etc. from the construction site.

- Streets, parking lots and other surrounding paved surfaces are clean and free of any sediment or debris.

- Removal of sediment and debris within the County’s MS4 and surrounding property, caused by the construction activity; this includes all pollutants.  The Permittee shall   restore any damaged public infrastructure caused by the Permittee’s construction activities.

- Provide documentation as required by Section 9-05-08 Permit Closeout and Section 9-05-09 Permit Closeout Notification.”

## 7.2	Stormwater Quality Permit Close-out

In accordance with Adams County Stormwater Quality Regulations 9-05-08:

“In order to close out an Adams County Stormwater Quality permit, all of the following measures must be met:

- Notify the Stormwater Regulatory Compliance Unit as required in Section 9-05-09 Permit Closeout Notification.

- When a construction site is considered to be final stabilized, but prior to BMP removal; submit an electronic (.pdf) color copy of the ESC Plan final marked up copy to Adams County Public Works – SRC Unit with all revisions and markups that update the plan during construction for stabilization.

- Provide Construction Site Stabilization Certification and color photo documentation in compliance with Section 9-05-10-02 Construction Site Stabilization Certification.

- BMPs will be removed only after a Release of Financial Surety Request has been approved by the SRC Unit.”

## 7.3	Permit Closeout Notification

In accordance with Adams County Stormwater Quality Regulations 9-05-09:

“Permittee must contact Adams County Public Works - SRC Unit to set up a Closeout Stormwater Quality Inspection.  This notification shall be sent to the Public Works - SRC Unit via e-mail as indicated on the County SWQ Permit. The Public Works – SRC Unit must be contacted by the Permittee at least three (3) business days prior to scheduling the final inspection.

The purpose of the Closeout Inspection is to verify the site is adequately stabilized and/or covered with pavement or structures, per the County accepted plans.

If the Adams County Public Works - SRC Unit needs to conduct more than one Closeout Inspection, an inspection fee will be assessed for each additional closeout inspection, as approved by resolution, by the Board of County Commissioners.”

## 7.4 	Removal of Temporary BMPs

In accordance with Adams County Stormwater Quality Regulations 9-05-09-01:

Once the site has met the final stabilization conditions, as specified in Section 9-07-04 Final Construction Site Stabilization, the remaining temporary BMPs such as perimeter controls, inlet protection, silt fence, etc. shall be removed and disposed of properly.

## 7.5 	Construction Site Stabilization Certification

In accordance with Adams County Stormwater Quality Regulations 09-05-10-02:

“The responsible Adams County Stormwater Quality Permit holder (permittee) shall provide formal notarized certification in accordance with the stabilization certification page found in the supplemental stormwater guide.

The signed, sealed and notarized Stabilization Certification shall be submitted, in electronic form, to Adams County Public Works - SRC Unit along with documented proof in the form of electronic color photographs, depicting the stabilized site.  The photographs must show the materials used for stabilization and that growth of the vegetation is adequate.  It must be proved that the vegetation is 70% of pre-disturbance levels and no sediment will erode outside the permitted area.  Refer to the supplemental stormwater guide for a copy of the Stabilization Certification Form.

Remove all temporary BMPs in compliance with Section 9-05-09-01 Removal of Temporary BMPs.”

## Stabilization

Instructions:

Describe procedures for final stabilization.   Following construction remember to update your site plans to indicate areas that have achieved final stabilization.

| INSERT TEXT HERE Used: Yes/No Phase(s): 3 |  |
| --- | --- |
| Permanent Temporary |  |
| What – BMP Description | INSERT TEXT HERE |
| When - Installation | INSERT TEXT HERE |
| Where - Location | INSERT TEXT HERE |
| How – BMP Maintenance and Inspection |  |
| INSERT TEXT HERE Used: Yes/No Phase(s): 3 |  |
| Permanent Temporary |  |
| What – BMP Description | INSERT TEXT HERE |
| When - Installation | INSERT TEXT HERE |
| Where - Location | INSERT TEXT HERE |
| How – BMP Maintenance and Inspection |  |
| INSERT TEXT HERE Used: Yes/No Phase(s): 3 |  |
| Permanent Temporary |  |
| What – BMP Description | INSERT TEXT HERE |
| When - Installation | INSERT TEXT HERE |
| Where - Location | INSERT TEXT HERE |
| How – BMP Maintenance and Inspection |  |

For additional BMPs, repeat as needed here

# SECTION 8: STORMWATER QUALITY PERMIT VIOLATIONS

## Stormwater Quality Violations

In accordance with Adams County Stormwater Quality Regulations:

“Adams County complies with Colorado Revised Statute, Title 30 Government – County to enforce the Stormwater Quality Regulations specifically, 30-15-401.11, CRS et. seq.  These regulations allow the County to enforce upon a Permittee or violator of these regulations to compel the abatement of any condition that caused or contributes to a violation of the Adams County Stormwater Quality Regulations.

ALL VIOLATIONS ARE SUBJECT TO ENFORCMENT FROM THE

TIME EVIDENCE IS DOCUMENTED OF VIOLATIONS.

The following items are considered a violation of the Adams County Regulations or Adams County Ordinance No. 11 Concerning Illicit Discharges to the Waters of the State within Unincorporated Adams County.

- Conducting Permit Covered Activity without a County SWQ Permit.

- Failure to prepare an Erosion and Sediment Control Plan.

- Deficient Erosion and Sediment Control Plan.

- Failure to install, maintain or properly select Best Management Practices.

- Failure to perform required inspections of the permitted construction site.

- Failure to submit requested documentation.

- Failure to adequately respond to the SRC Unit’s findings as designated by a Compliance Inspection Notification.

- Failure to maintain the Erosion and Sediment Control Plan to reflect current site conditions.

- Pollution, contamination or degradation of stormwater quality caused by work outside of the Adams County Stormwater Quality Permit boundary.

- An illicit discharge into the County’s Municipal Separate Storm Sewer System.”

# SECTION 9: CERTIFICATION AND NOTIFICATION

## Stormwater Quality Regulation Certification

Instructions:

The Permittee shall certify the ESC Plan by signing the ESC Plan Certification and Notification statement below.  It is recommended that all subcontractors sign the Subcontractor Certifications/Agreements in Appendix 10 – Subcontractor Certifications/Agreements.

I certify under penalty of law that this document and all attachments were prepared under my direction or supervision in accordance with a system designed to assure that qualified personnel properly gathered and evaluated the information submitted.  Based on my inquiry of the person or persons who manage the system, or those persons directly responsible for gathering the information, the information submitted is, to the best of my knowledge and belief, true, accurate, and complete.  I am aware that there are significant penalties for submitting false information, including the possibility of fine and imprisonment for knowing violations.

| Name: | INSERT TEXT HERE |  | Title: | INSERT TEXT HERE |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Signature: |  |  |  |  | Date: |  |

# ESC PLAN APPENDICES

Attach the following documentation to the ESC PLAN:

Appendix 1 – Project Vicinity Map (Section 1.1)

Appendix 2 – State CDPS Stormwater Construction Permit Certification Page (Section 1.2)

Appendix 3 – Pre-disturbance Photos (Section 1.4)

Appendix 4 – Copy of Demolition Permit and State Asbestos Permit (Section 1.9)

Appendix 5 – Erosion and Sediment Control BMP Details (Section 1.10)

Appendix 6 – Erosion and Sediment Control Plan - Site Map (Section 2.10)

Appendix 7 – Standard Stormwater Quality Inspection Form (Section 5.1)

Appendix 8 – Delegation of Authority (optional) (Section 5.2)

Appendix 9 – Completed Stormwater Quality Inspections (Sections 5.3 & 5.5)

Appendix 10 – Subcontractor Certifications/Agreements (optional) (Section 9.1)

*The format is “Appendices #– Name (Section Number)”.

Appendix 1 – Project Vicinity Map

Appendix 2 – State CDPS Stormwater Construction Permit Certification Page

Appendix 3 – Pre-Disturbance Photos

Appendix 4 – Copy of Demolition Permit and State Asbestos Permit

Appendix 5 – Erosion and Sediment Control BMP Details

Appendix 6 – Erosion and Sediment Control Plan - Site Map

Appendix 7 – Inspection Report Instructions and Form

Instructions

This inspection report has been developed for you use in completing your 14 day and storm event site inspections and inspections at completed sites. This inspection report was created consistent with County’s Stormwater Quality Regulations.

For an electronic copy of just the ESC Plan Contractor Stormwater Quality Inspection Form please go to http://co-adamscounty.civicplus.com/index.aspx?nid=327.

Using the Inspection Report

You can complete the items in the upper section that will remain constant, such as the date, project name, contractor, and inspector (if you only use one inspector). You will either need to print out multiple copies of this inspection report or save an electronic version as a master form to use during your inspections.

Ensure that all items in the “Weather/Off-Site Discharge Assessment” AND the “Overall Site Assessment” are completed by checking “Yes” or “No” and document any “Corrective Action Needed/Notes”.  Under “Site Specific BMP Assessment”, document the BMPs that are required and/or used, if maintenance is needed and document any “Corrective Action Needed/Notes” as necessary.

When “findings” are present at a construction site due to a 14 day inspection, storm event site inspections and inspections at completed sites, ensure that when the “finding” has been addressed, on the same inspection form.  Always document when the “finding” was addressed by filling in the “Date Action Complete”.

Appendix 8 – Delegation of Authority Form

Delegation of Authority

I, _______________________ (name), hereby designate the person or specifically described position below to be a duly authorized representative for the purpose of overseeing compliance with environmental requirements, including the Construction General Permit, at the ____________________________________ construction site.  The designee is authorized to sign any reports, stormwater pollution prevention plans and all other documents required by the permit.

________________________________________ (name of person or position)

________________________________________ (company)

________________________________________ (address)

________________________________________ (city, state, zip)

________________________________________ (phone)

By signing this authorization, I confirm that I meet the requirements to make such a designation as set forth in ____________________________________ (Reference State Permit), and that the designee above meets the definition of a “duly authorized representative” as set forth in ____________________________________ (Reference State Permit).

Appendix 9 – Completed Stormwater Inspections

Insert completed 14-day, storm event and stabilization inspections here.

Appendix 10 – Subcontractor Certifications/Agreements

SUBCONTRACTOR CERTIFICATION

STORMWATER POLLUTION PREVENTION PLAN

Project Number:

Project Title:

Operator(s):

As a subcontractor, you are required to comply with the Erosion and Sediment Control Plan (ESC Plan) for any work that you perform on-site.  Any person or group who violates any condition of the ESC Plan may be subject to substantial penalties or loss of contract.  You are encouraged to advise each of your employees working on this project of the requirements of the ESC Plan.  A copy of the ESC Plan is available for your review at the office trailer.

Each subcontractor engaged in activities at the construction site that could impact stormwater must be identified and sign the following certification statement:

I certify under the penalty of law that I have read and understand the terms and conditions of the ESC PLAN for the above designated project and agree to follow the BMPs and practices described in the ESC Plan.

This certification is hereby signed in reference to the above named project:

Company:

Address:

Telephone Number:

Type of construction service to be provided:

Signature:

Title:

Date: